## Slide 1
Beamtime schedule 2024-2025 Daniel Severin
Super-FRS collaboration meeting 01/2024

## Slide 2
2024
Next beamtime 2025
Physics beamtime 2026 and beyond
Outlook

## Slide 3
2024
Next beamtime 2025 - 2027
Outlook
ACC news
- First conclusions of engineering run

## Slide 4
Beamtime 2024 (v7)

## Slide 5
Beamtime 2024 (v7)

## Slide 6
Beamtime 2024 (v7)

## Slide 7
Beamtime 2024 (v7)

## Slide 8
Beamtime 2024 (v7)

## Slide 9
2024
Next beamtime 2025 - 2027
Outlook
ACC news
- First conclusions of engineering run

## Slide 10: Beamtime schedule 2025

## Slide 11: FAIR/GSI strategic operation scenario towards FS+
beam time
2022
2023
FAIR Phase 0
Early Science
134
44
140
140+30
140
11
Project phases (ES, FS, FS+)
FAIR Installation of Accelerator Components
FAIR Hardware Commissioning
FAIR Beam Commissioning
2024
2025
2026
2027
2028
2029
2030
UNILAC  EH, SIS18  TH, EX, FRS, ESR  HITRAP, Cryring
Facility availability
SIS18  SFRS  NUSTAR
SIS100 –> CBM
SIS100  SFRS  NUSTAR
200
240
240
Acc. Operation total / days
beam time
107
0
100
min. 120*
180
Physics beam time/ days
180
DRAFT
100+30
FCC OP ready
UNILAC CS ready
140
Early Science & First Science+
PCP reached
early science (ES) 
first science (FS) 
first science + (FS+) 
engineering-runs
DR
50
renovation
EH
now
included
still
missing
Pre-paration works
EH
renovation
EH
70

## Slide 12
2024
Next beamtime 2025 - 2027
Outlook
ACC news
- First conclusions of engineering run

## Slide 13: RED input for Engineering run 2023
Er-beam verification
208-Pb high rate (1Hz)
SHE: 54-Cr beam verification
High current campaign ( incl. extraction)
Dual isotope beam development for medical physics
Pion production evaluation run for HADES incl. µ-spill
Spill structure
HEST beam transport HTA, HHT (transmission, stability, focus)
FRS re-commissioning
ESR – HTA beam transport
FRS-ESR beam transport
SIS-ESR beam transport for 2nd beams
ESR deceleration and isochronous mode
SIS-ESR-CRY optimization aiming for CRY int. increase
HITRAP commissioning
DESPEC: detector tests
parallel beam for Cryring experiments with local source
ACC Topics
operator training and Trans FAIR integration
FAIR booster mode
test operation for FAIR in-kind contributions
measurement of standard beam parameters behind SIS18
open slots for prioritized machine experiments
parallel beam for cw-demonstrator operation

## Slide 14: RED input for Engineering run 2023
Er-beam verification
208-Pb high rate (1Hz)
SHE: 54-Cr beam verification
High current campaign ( incl. extraction)
Dual isotope beam development for medical physics
Pion production evaluation run for HADES incl. µ-spill
Spill structure
HEST beam transport HTA, HHT (transmission, stability, focus)
FRS re-commissioning
ESR – HTA beam transport
FRS-ESR beam transport
SIS-ESR beam transport for 2nd beams
ESR deceleration and isochronous mode
SIS-ESR-CRY optimization aiming for CRY int. increase
HITRAP commissioning
DESPEC: detector tests
parallel beam for Cryring experiments with local source
ACC Topics
operator training and Trans FAIR integration
FAIR booster mode
test operation for FAIR in-kind contributions
measurement of standard beam parameters behind SIS18
open slots for prioritized machine experiments
parallel beam for cw-demonstrator operation

## Slide 15: Engineering run 2023
RED Topics
SHE: 54-Cr beam verification
High current campaign ( incl. extraction)
Dual isotope beam development for medical physics
Pion production evaluation run for HADES incl. µ-spill
Spill structure
HEST beam transport HTA, HHT (transmission, stability, focus)
DESPEC: detector tests
parallel beam for Cryring experiments with local source
ACC Topics
Operator training and Trans FAIR integration
FAIR booster mode
Test operation for FAIR in-kind contributions
Measurement of standard beam parameters behind SIS18
Open slots for prioritized machine experiments
Parallel beam for cw-demonstrator operation

## Slide 16: Some ACC develpments
Spill structure
  Two options are under investigation
UNILAC pulsed gas stripper
  In use already in 2024
  From 2026 onwards with H2
  µ-spill structure cavity
Feedback system for KO extraction

## Slide 17
Thanks for you attention!

## Slide 18: Improved spill structure with spill-structure cavity

## Slide 19: Improved spill structure with KO feedback system