## Slide 1: Current status of SIS18 operation
stable operation mode has not yet established
  main dipole frequent tripping off. This can happen as often as 5-10 mins
    This has been under investigation. Attempts made, but not yet successful
  SIS18/UNILAC timing issue
    This seems to happen when UNILAC operation mode changes, ie number of virtual accelerators changes
  Tuning of HEBT
    no replacement of either SD program or MIRKO yet
      very time consuming in searching key components: magnets, valves, etc
      tripping of radiation protection
  Not yet a consistent/obvious way to make sure the all the components (valves, grids, detectors) are out of the beam before taking the beam to the path
    un-necessary radiation
    can damage the detectors
  Ring RF: large beam losses when NA cavity switch to MA cavity
more details from MK report

## Slide 2: SD program