## Slide 1
Machine meeting 31.07.18 - UNILAC
  RF gallery: -> Report by G. Schreiber, preparation for procurement of replacement parts
  HSI RFQ: planning of rf and direct investigation/inspection, support for electrode reproduction
  preparation of gas stripper tests in October: set up in VR basement and LSB2, adaption of trigger/gate signalling
  FoS: Dummy cavity delivery in August
  Drying of nitrogen line in preparation
  Adaption of control system wrt new power amplifier (Thales) Alvarez 4
  Beamline UZ completely recovered, under vacuum