## Slide 1: machine status
CRYRING@ESR
  ion source being repaired, Screens changed, Calibration pending
      source is being taken in operation, minor bugs being solved along the way, Applications are still buggy – will be solved as resources become available
  hierarchy change broke the CRYRING@ESR model
      shall be solved by Aug-13 by H. Liebermann with support of Geithner
  electron cooler magnet cool down test
    another test needed with again modified LHe line
      modification done, test scheduled for this week
  electron cooler collector water leak
      repair work completed
      bake out scheduled to start on Aug-03
  detector and laser installation ongoing
HITRAP
  magnet reenergized after cable repair and small mods to decrease temperature
CRYRING@ESR & HITRAP