## Slide 1: Case study: an in-kind model for SPIRAL2
Sonia Utermann
Boris Batyy
Haik Simon

## Slide 2
Where are we now?
GANIL is a French facility
owned 50/50 by two French NGOs.
New project is called SPIRAL2.
The French government won’t pay for it.
What shall we do?
SPIRAL2 has to go INTERNATIONAL!
And this is how we think we could do it…

## Slide 3: The SPIRAL2 in-kind “process”
White paper
Green papers
(Some) technical and scientific scope
Legal form
…black box…
Science!

## Slide 4: We define the in-kind process
White paper
Green papers
(Some) technical and scientific scope
Legal form
Basic procurement strategy
Technical project planning
Piece list
Cost book
Detailed planning
Specification and design
Procurement … commissioning
Science!

## Slide 5: What should be in the box?

## Slide 6: In-kind cost book with a sliding scope
Wedding list
+
Creative consultation
=
Hybrid cost book

## Slide 7: “Wedding list” cost book
A list of things we need
Their economic value in €
Their delivery deadline

## Slide 8: “Wedding list” cost book
A list of things we need
Their economic value in €
Their delivery deadline
Who decides?
What if no-one wants it?

## Slide 9: “Wedding list” cost book
A list of things we need
Their economic value in €
Their delivery deadline
Who decides?
What if no-one wants it?
Value in €?
Price point?
Inflation?
Material cost changes?
Personnel costs?
Motivation?
Sexy factor?
Backdating?

## Slide 10: “Wedding list” proposal
A list of things we need
Their economic value in €
Their delivery deadline
Value in €?
Price point?
Inflation?
Material cost changes?
Personnel costs?
Motivation?
Sexy factor?
Backdating?
A CBWG
Signing of MoU (2015)
Use real prices
Case-by-case
Yes, French per diem
observer rights
0.8 and 1.2
Use actual costs

## Slide 11: How should we write a wedding list? What should it do?
Value in €?
Price point?
Inflation?
Material cost changes?
Personnel costs?
Motivation?
Sexy factor?
Backdating?
Keeps a tally of each country’s contribution | Act as a part list
Communicates our needs to providers | Track total investment
Weights and groups items for attractiveness | Serve as an accountancy tool
Tracks FTEs | Monitor progress
Separates investment from running costs | Impose budget planning
?

## Slide 12: Task of a cost book
What it does | What it doesn’t do
Keeps a tally of each country’s contribution | Act as a part list
Communicates our needs to providers | Track total investment
Weights and groups items for attractiveness | Serve as an accountancy tool
Tracks FTEs | Monitor progress
Separates investment from running costs | Impose budget planning

## Slide 13: Creative consultation
Invite suggestions
Remain flexible and fair
Explore and define scope
Use existing bodies (e.g. CODIR)

## Slide 14: Creative consultation
How do we find a fair market price?
How do we enforce budgetary constraints?
Who makes the decisions?
How can we explore all scientific avenues without exploding the scope?
How can we satisfy all stakeholders?
How can we ensure excellence?

## Slide 15: Hybrid iterate every 6 months
Call for proposals to scope
Consultation with IKRB and user groups; select proposals, prioritise them
CODIR updates the scope
Scientists make a wish list
Providers bid for cost book items
CBWG adds the wishes to the cost book and assigns economic values

## Slide 16: “We need a beam-stopping thingy!”
Three proposals
IKRB decides steel is best
Scientists write functional specs, deadlines etc.
CBWG needs to find a fair market price: calls for bids
Three bids
Cost book reads “steel beam dump, 1.8M€”
Brazil makes the item
  India – steel – 2M€
  Germany – concrete - 1M€
  South Africa – gold – 6M€
  India – steel – 2M€
  Germany – steel – 2.5 M€
  Brazil – steel – 1.8M€
India has to bid ≤ 2M€.
The cheapest offer wins.

## Slide 17
What should be the
rules of play?

## Slide 18: Hybrid iterate every 6 months
Call for proposals to scope
Consultation with IKRB and user groups; select proposals, prioritise them
CODIR updates the scope
Scientists make a wish list
Providers bid for cost book items
CBWG adds the wishes to the cost book and assigns economic values

## Slide 19: IKRB = in-kind review board
What it does
launches calls for proposals
consults users and other stakeholders
judges proposals on scientific merit and the larger scientific picture
makes recommendations to CODIR
Who it is
interested in scientific value alone
an advisory body to CODIR
staffed by GANIL scientists and some experts from outside
members nominated by GANIL

## Slide 20: CBWG = cost book working group
What it does
(re)assigns financial cost book values
(re)assigns non-financial resources to cost book items
updates and releases the cost book (wedding list)
passes scheduling decisions along to project management
Who it is
interested only in resources, scheduling & valorisation
an advisory body to CODIR
staffed by impartial experts
members nominated by GANIL

## Slide 21: What bodies to we need? Who are they? What are their tasks? What bodies don’t we need?

## Slide 22
What were the questions, again?
Thank you for listening.
What does a cost book need to do? What doesn’t it?
What are the rules of play with a sliding scope?
What decision bodies do we need, who are they and what are their tasks?
What else might be in the box?