## Slide 1
Machine meeting 05.02.19 - UNILAC
  UNILAC:
    RF conditioning running
    Coupling loop HSI-RFQ had water leak to rf line
    Long part of rf line flooded, damaged, replaced/repaired
    in operation since Friday
    Turbopump: Bearing defect
    Pressurized air oiler: Broken

## Slide 2
Machine meeting 05.02.19 - UNILAC
  HSI RFQ:
    electrodes: tank section 2-10 all electrodes produced, section 1 all radial matcher section produced
    carrier ring reproduction: second set of samples approved, series production released
  RF: SAT new plunger drives by RF

## Slide 3
Machine meeting 05.02.19 - UNILAC
  FOS:
    Z7 is almost vacated
    construction of cave started
    drift tube production ongoing
  UHV controls upgrade:
    project on track, kick-off 28.01.19

## Slide 4
during my routine control walk I found a rain water leak at the joint of TU and EH
Mrs. Heise and Mr. Reckziegel of GA Bau are informed and are working on a workable but rapid solution
Machine meeting 08.01.19 - UNILAC