## Slide 1: machine status
CRYRING@ESR & HITRAP
CRYRING@ESR
  Commissioning with beam ended on April-12 after 6 weeks
  + stable operation of ion source (Mg+), ring, beam instrumentation
  + test of beam instrumentation, various beam measurements like tune
  + successful test of experiment equipment –
  laser fluorescence/ dielectronic recombination detectors
  - electron cooler barely available
  - filling with LHe does not work properly
  - no attempt to operate in ramped mode
  - various control issues (especially e – current read out)
  - June run is about to be cancelled due to vacuum controls resources
HITRAP
  no activities