## Slide 1: MVD Status
25.6.2019 Tobias Stockmanns
In Jülich

## Slide 2: Status
Preparations for carbon fiber reinforced plastics production at FZJ/ZEA
  Ordering of autoclave
6 BL4 staves produced at IKV Aachen
  Meet requirements
  Production process still needs improvements
  Regular meetings between ZEA and IKV
Saphir components for staves arrived. Stave measurement system will go in production beginning of July
Irradiation of mechanical components
  Rumors that Rohacell is not radiation tolerant  Test planned
  Should happen within the next couple of weeks.
  Additional components received from Daniela
Mechanics

## Slide 3: Status
Maintenance
  Continuous test that software is running as expected
  Bug fixes
  Improving QA tests
Waiting for features of ToAST to put into simulation
Software

## Slide 4: Status
34 prototype sensors available. In total 48 + 24(spares) needed
Flex-PCB development waits for ToAST
Very difficult mounting process -> still needs a lot optimization
No manpower
Strip Disks