## Slide 1: Operations – 14.01.2020
shutdown
  shutdown works progressing as planned
    UH4: Phase Probe re-installed
    Alvarez: A1 repair Stemkopf finished
    UNILAC-RF: commissioning started
    TE1: SEM and Profile-grid finished, bake-out in preparation
Engineering Run 2019
  22 of 37 beam study proposals finished (60%)
Physics Run 2020
  on-call planning of 1st part of beam-time (until Apr. 14th ) is finished
  main control room is manned since Monday
  begin of commissioning (without beam) and Dry-Run starts next week