|  |  |  |
| --- | --- | --- |
| **Meeting:** | **Session 12 of the 4th BINP-FAIR Workshop** | |
| **Date:** | 29.05.2020 | **Author:** O. Gorda |
| **Document Number:** | F-MOM-4thBINP\_FAIR\_WS-Session12 | |

| A: Action, R: Remark, D: Decision, I: Information, P: Presentation | | Who | Due Date |
| --- | --- | --- | --- |
| Amendments to CR Rest contract | | | |
| **Spare parts** | | | |
| R | O. Dolinskyy:  The list of spare parts has been prepared and shall be included into one of the next amendments. |  |  |
| R | D. Urner:  We should carefully think in which way and which spare parts should be contracted now and which – later taking into account the latest prioritizing of the subprojects. |  |  |
| R | D. Urner:  The prepared list of spare parts shall be considered and we have to define today for which of them raw materials are needed already this summer. |  |  |
| A | Amendment shall be prepared for the prepared list of spare parts except the two kicker thyratrons which shall be procured directly by FAIR. The amendment will be prepared and can be signed in the next meeting in November 2020. | D.Urner |  |
| R | D. Urner:  A corresponding comment in the amendment can be made that it is an obligation of FAIR to buy the two thyratrons taken out from the amendment. |  |  |
| **ILIMA components** | | | |
| R | O. Dolinskyy:  The listed ILIMA components are included to the Costbook 8, but not yet assigned to BINP. |  |  |
| A | D. Urner:  A written assign request from BINP is needed before the FAIR Council meeting in December 2020. The request shall be given to B. Batyy and M. Marenich. | D.Shwartz |  |
| R | O. Dolinskyy:  Costs for the vacuum ports for the pocket detectors will be covered by the accelerator budget. |  |  |
|  | **Amendment: Diagnostics** |  |  |
| R | O. Chorniy:  Diagnostics components which have not been contracted yet (TCR1 FCT, TCR1 Scintillation screens) shall be added to one of the next amendments. They have been assigned to BINP but not contracted. |  |  |
| A | List of the diagnostics components shall be sent to B. Batyy who will make sure they are assigned and prepare the amendment for signing until end of 2020. | D.Shwartz,  B.Batyy |  |