## Slide 1: and HITRAP
Frank Herfurth
CRYRING@ESR
March-10, 2020
CRYRING@ESR
  ECooler
    running. E Beam intensity meas. ongoing
  Ring Operation/Test
    Giessen ECR running very stable for D+, ion source application and FESA layer still to be finished (CSCO)
  Commissioning with beam ongoing
    saw first cooling, acc. and normal storage
  Discussion on April/May beamtimes (Mon, 03/09)
    swap U88+ and U91+ experiments
    use commissioning time April-1 till 14 primarily to setup the „simpler“ case at the ESR and get heavy beam to CRYRING@ESR
HITRAP
  Electron/Ion transmission test at the cooling Penning trap ongoing
  discussion on Shutdown activities for HITRAP linac needed, however, added to planning
PAC Experiments in April/May expect:
  136Xe50+, 238U88+ and 238U91+ @ about 10 MeV/u, 107 (/ minute)
  cooled!