## Slide 1: Operations – 09.06.2020
Proton Campaign
  high ion source and UNILAC intensities achieved (2.6 mA in UL5 and 0.6 mA in TK7 provided for SIS injection on Fr. 29th)
  max. 1.4*1011 injected (injection losses)
  SIS-Flattop Intensities reached up to 7*1010 (high losses at ramp start)
  Extraction efficiency at 4,5GeV ca. 60% (10% – 20% error due to counter calibration possible)
    didn’t do due to water leak in HTA
  activation measurement will take place on Wednesday
    SISt@SIS18 tunnel NE3 and NE5
    SIS18 MK will follow up the activity and inform ACC GB
  Decision by SIS-MK and SiSt needed whether and under which conditions high intensity proton beams can be provided for users next year
  Transport to HADES with new optics tested  high losses detected in area where new quadrupole chambers are about to be installed in upcoming shutdown
  further investigations necessary  proposal: in case we have a proton run next year, we should start with a short block to allow further machine studies on high intensity protons, followed by an expert tuning session
Beam Time – finished on Monday June 8th 6:00 am
subsequently ACO Dry-Run has been started (SIS18 downstream)
Shutdown work will start on Monday June 15th