Task 2.2 - Overview
Developments for the data acquisition chain, for data preprocessing and computing
Wojciech M. Zabolotny
Warsaw University of Technology (WUT)

---
Task description
The aim of the task is to develop and deliver the complete readout chain for BM@N , utilizing the synergy with the readout chain developed for CBM

---
Milestones/Deliverables
- There is one milestone associated:
  - MS8: Readout concept developed (24 months = 02.2022)
- There are two deliverables defined:
  - D2.3: Components of the STS data acquisition chain tested (24 months = 02.2022)
  - D2.4: Full functionality tests ofthe STS data acquisition chain (48 months = 02.2024)

---
Resources allocated
- Participating parties: JINR, FAIR, WUT
- Allocated human resources:
  - JINR: 2 FTE
  - FAIR: 2 FTE
  - WUT: 2 FTE

---
Subtasks to be fullfilled
- Development of the readout concept
- Preparation of the prototypes for the readout chain components
- Development of the firmware/software for the readout components and software for control and preliminary data analysis
- Testing of the prototype solution and iterative improvement of the concept and design
- Preparation of the documentation of the developped and tested design (MS8)
- Mass production, ordering of readout components
- Assembly of the readout chain
- Testing of the readout chain
- Preparation of the final documentation (final report)