## Slide 1: Unilac – 25.8.2020
TK4BB11: almost ready. New RF probe to be installed.
HLI-IH RF loop: fabrication finished, brought to HLI Bunker.
Triplet UH3QT3: water loss repaired. Endplate almost closed, new screws to be delivered.
HSI-RFQ: visual inspection next
Tunnel Septum Repair: spare part repaired, vacuum test ongoing. Broken Z-coil repair ongoing, “rakes” (combes) from PEEK production starts now.
A3DR8: transported to external galvanics (August 19th).