## Slide 1: Unilac – 1.9.2020
TK4BB11: brought back to transfer channel. new RF probe tuned.
HLI-IH RF loop: brought to HLI Bunker, to be installed.
Triplet UH3QT3: water loss repaired. Cavity closed with new screws, to ber pumped.
HSI-RFQ: visual inspection yesterday (Monday), no particular observations
Tunnel Septum UT2MUZ Repair: spare part repaired, vacuum test done (result ?), again to be voltage checked. Broken Z-coil repair ongoing, “rakes” (combes) from PEEK production ongoing.
A3DR8: transported to external galvanics (August 19th).
UH4MS5V steerer ground circuit checked, to be taken out of beamline for repair.