## Slide 1: UNILAC Availability
ENG RUN 2019
  HSI RFQ: Uranium Level was not reached
  Vacuum Leak in UH4
  Vacuum Leak in TK4
PHYS RUN 2020
  Vacuum Leak in UN4BR1 (defect vacuum meas. tube)
  Frequent vacuum spikes in GUS4BB3+BB4 during pulsed stripper operation
  UT2MUZ baffle plate direction Z
General Downtime Risks
  TVS Status is very critical
  New Control System for UNILAC
  Increased number of vacuum leaks
  Long term projects must be finished (vacuum controls, Alvarez)
  Standard operation Gas Stripper