## Slide 1: Towards FATs under Covid19 Conditions C. Mühle
6th BINP Workshop
9.-12.11.2020

## Slide 2: FAT alternatives
3 alternatives and according process flows were presented on Monday
All of them have advantages and disadvantages
Therefore all 3 should be tested as soon as possible, to find the best way.
Depending on the element (and technical system) the best way might be a combination of all 3.
The availability of on-line-FAT infrastructure would be advantageous for all 3 alternatives.

## Slide 3: The way to test alternatives 2 and 3
CID of magnet to test identified BINP
Delivery of complete documentation BINP
Check of documentation GSI
Nomination of colleague(s) from BINP-QA for execution of FAT BINP
Supply of protocols and assistance document GSI
1. Training of colleague(s) from BINP-QA on basis of 3d-model via Zoom (open to magnet responsibles) GSI/BINP
Provision of infrastructure for on-line FAT (WLAN, Hardware, Software (e.g. Team Viewer Pilot)) BINP
2. Training of colleague(s) from BINP-QA on basis of real magnet BINP/GSI