## Slide 1: Accelerator Operations – 13.10.2020
Beam Time 2021
Annual Schedule 2021 published
Shift & RB-planning will start after vacation
Shutdown
generally going on as planned
main works will be reported by MK´s
HKR manned from Oct. 9th for Thales-SAT
Dry-Runs starting Nov. 16th : first 3 days are exclusively needed by ACO
Risks:
  kicker room
    Construction work needs to be finished urgently. After intervention by N. Pyka, the completion deadline was set to Friday, 2.10.2020.
    Work is mostly finished, but insulation of some cables was damaged by external company – cable reparation and reparation on the cable feed trough are going on.
  TVS no progress since July  working UNILAC access system at risk
    T. Radon was on sick leave.
  T101: earth works should be finished by beginning of december.