## Slide 1: Accelerator Operations – 01.12.2020
Beam Time 2021
Shift Planning 1st block finished
on-call planning finished except beam instrumentation department
Covid-Lessons Learned workshop will take place this week
 new Covid19 related rules and procedures will be published afterwards by TFH and OPE
Pre-Announcement: Commissioning workshop will be held in January 2021. Goal: improve efficiency of annual re-commissioning of existing machines and identify procedures for automation (Sequencer)
Shutdown
generally going on as planned, no known showstoppers for beam time 2021
  new HEST Cups will be installed in January (except one which is bakeable – delivery is delayed)
Dry-Run and cw-Linac engineering run successfully finished
Cryring-Engineering run for kicker commissioning and CC ongoing
§88 official radiation safety inspection will take place on Dec. 8th (preparation Dec. 7th )
Bake-out ESR will start Dec. 14th (HKR manned)