## Slide 1: Status FRS
Dry run
  Additional signals in Lassie -> are all ok
  Connection to TS2DI1I lost -> need check with pattern before start of beam time
  Training – ~8 people 1 hour each
  Remote control of HFSMU1/TS6MU1/TS7MU1 -> could not be done yet
  Current – Field (Hall) – investigation on TS4MU1 -> done
Preparations for next beam time
  “Beam team” will in total have access to ~550 working days for further preparations and experiment participation (98 days of beam) -> similar scheme like spring: concentrate effort to preparation and first ~two days of each experiment
  Mechanical setups and maintenance detectors well under way
  Some orders still need to be delivered before start in february
  Collaborators / equipment from collaborating institutes are difficult at the moment
  Preparations of beam time in home office / max 2 persons per room is time consuming and complicated