## Slide 1: Accelerator Operations – 19.01.2021
Preparation Beam Time 2021
Dry-Run finished
UNILAC-RF conditioning ongoing
residual shutdown works:
  EH-Transformer swap
  alignment
  installation of cups between ESR and Cryring
  bake out Cryring (later also ESR extraction line)
  MiniRevision Not-Aus System (Fr. or next Week)
  final SIS RF Test scheduled for this week
Commissioning w/o beam is expected to start next Monday – as planned