## Slide 1: and HITRAP
Frank Herfurth
CRYRING@ESR
Feb-09, 2021
CRYRING@ESR
  Failure Controls: “Real Time Error” of several devices including Ring RF
  ECooler – magnet has been cooled down, second fill ongoing, final test has to wait until power supplies are operational
  D+ Beam injected into the ring (until RF was needed)
  Operator training conducted on Thu/Fri/Sat
  preparation of experiments installations ongoing, scheduling and planning difficult (communication and COVID)
HITRAP
  Electron/Ion transmission/storage test at the cooling Penning trap ongoing, increased # of electrons slightly
  refit work started (IH in-coupling loop will be repaired) ! not all resource issues solved yet – hiring of only one temporary help only started ! (MSP Schedule lasts 1.5 years after all resources made available)