## Slide 1: cw-LINAC, 09.02.2021
      CH2-test @ Goethe Univ. Frankfurt again postponed due to (quasi) emergency operation
      Advanced Rf-test campaign with CH0-cavity at HI-Mainz already started
      Advanced demonstrator and CM2/delivery status:
        shipment of superconducting solenoids: Q1/2021 
      Preparation for a further test (bath) cryostat at GSI
      Cryostat 1 (including sc-solennoids) commissioning with beam in June 2021 confirmed? (in parallel to Oxygen-beam time)
      APF-DTL
        Request for HIM-budget 2021/2022 adressed
      New coupling loop for high power Rf-test cw-quarter wave buncher cavity
      25 k€ obligo transfer due to missing bank guarantee ?!
      Advanced cw-Linac beam dynamics layout presented at recent M&T-meeting
      Kickoff for BMBF-NICA-project (CM3)