## Slide 1: cw-LINAC, 16.02.2021
      CH2-test @ Goethe Univ. Frankfurt postponed due to (quasi) emergency operation (until mid of March)
      Helium liquefier failure at KP-Mainz, repaired yesterday!
      Advanced Rf-test campaign with CH0-cavity at HI-Mainz restart
      Advanced demonstrator and CM2/delivery status:
        shipment of superconducting solenoids: Q1/2021 
      HPR-Dummy layout in progress
      Cryostat 1 (including sc-solennoids) commissioning with beam in June 2021 confirmed? (in parallel to Oxygen-beam time)
      APF-DTL
        Request for HIM-budget 2021/2022 addressed?
      New coupling loop for high power Rf-test cw-quarter wave buncher cavity installed => high power rf-tests started.
      25 k€ obligo transfer from 2020 to 2021 not possible (Hr. Achenbach)!
      Kickoff with KGF, PA, Purchasing department, … for BMBF-NICA-project (CM3)