## Slide 1: and HITRAP
Frank Herfurth
CRYRING@ESR
Feb-16, 2021
CRYRING@ESR
  Controls: “RealTimeError” of some devices like Ring RF - fix implemented
  ECooler – electron beam test done
  preparation of experiments installations ongoing (bake outs, installation of detectors ..), scheduling and planning difficult (communication and COVID)
  HEST Transmission test - reached YR02DC1
  local Ion Source being prepared for Ne7+, Cave to be closed Wednesday night, commissioning of ring and ECooler with beam on Thu/Fri
  setup for Pb78+ as soon as SIS – ESR are done, pattern prepared, Target: 2∙106 Pb78+ ions in CRYRING@ESR
HITRAP
  Electron/Ion transmission/storage test at the cooling Penning trap ongoing, increased # of electrons
  started to investigate refit of local control system (LabView CS)
  other refit work started slowly (IH in-coupling loop will be repaired) ! not all resource issues solved yet – hiring of only one temporary help started (still scheduled to happen on March-15th) ! (MSP Schedule lasts 1.5 years after all resources made available)