## Slide 1: Accelerator Operations – 23.02.2021
Beam Time 2021
after a bumpy start, proton experiment HHT run very successful, FRS almost satisfied
HADES test finished
  4GeV gamma-T crossing [OK]
  transfer with new quad chambers and new optics [OK]
  spill structure [not sufficient]
  focusing on target was not perfect, but could be improved during setup for next run
CH4 Ion source parallel operation of C and H was very successful and stable
   intensities: Carbon (1.2E10) and proton (0.8E11)
Transfer ESR-Cryring with decelerated 12C6+-beam successfully commissioned with new optics
  new Faraday cups installed by BEA were very helpful
  acceptable transmission reached
Covid19 testing on Wed. ongoing – no cases so far
beam time stopped on Monday as scheduled for RF-conditioning towards Pb-levels.
  A1 ignitron presently broken
beam time will be resumed on Thursday
Commissioning workshop on Monday with MKs  close-out scheduled for Friday
  outcome and next steps will be presented next time