## Slide 1: CR Power Converters
Status
6th Joint BINP-FAIR CC Workshop
26.04 - 30.04.2021

## Slide 2: CR+TCR1 Power Converters
1 CR Dipole magnets Power
Converter
15 CR Quad magnets Power
Converters
2 TCR1 Dipole magnets Power
Converters
6 TCR1 Quad magnets Power
Converters
6 CR Sext magnets Power
Converters
2 TCR1 Sext magnets Power
Converters
12 CR Octupol magnets Power
Converters
48 CR Steer. magnets Power
Converters
7 TCR1 Steer. magnets Power
Converters
1 PC
23 PCs
8 PCs
12 PCs
55 PCs
CR DPC type
CR QPC Type
CR SPC Type
CR OPC Type
CR CPC Type
6th Joint BINP-FAIR CC Workshop
26.04 - 30.04.2021

## Slide 3: DPC Current status
Concept
Discussed and agreed
Specifications
Released
Call for tender is published
CDR is preparing
6th Joint BINP-FAIR CC Workshop
26.04 - 30.04.2021

## Slide 4: QPC Current status
Concept
Discussed and agreed
Specifications
Released
CDR
Released
FDR
Under preparation
Prototype
Planned May 2021
6th Joint BINP-FAIR CC Workshop
26.04 - 30.04.2021

## Slide 5: QPC Current status
Workshop status
2 rectifier modules has been manufactured (+2 is waiting for components procurement)
12 converter 500A sections are manufacturing
4 busbar sets are manufacturing
6th Joint BINP-FAIR CC Workshop
26.04 - 30.04.2021

## Slide 6: QPC type MMS Power converter
QPC type 1500A (1800A) 140V Power Converter
Current status: under tests with three 500A sections
6th Joint BINP-FAIR CC Workshop
26.04 - 30.04.2021

## Slide 7: Thank you for attention
6th Joint BINP-FAIR CC Workshop
26.04 - 30.04.2021