## Slide 1: NUSTAR financial status 11th FAIR-NUSTAR Resources Review Board FAIR/GSI, Darmstadt, Germany
Alexander Herlert
NUSTAR Resource Coordinator
FAIR
France
India
Finland
Germany
Poland
Sweden
Romania
Russia
Slovenia
UK
Czech Republic

## Slide 2: Outline
NUSTAR funding
  Recent main changes (since 10th meeting)
  Status of secured funding and intended funding (MSV and Day one)
  NUSTAR Construction Common Fund items (finalized)
NUSTAR Construction MoU
  Status of Construction MoU
  Details on C-MoU structure (main text and annexes)
  Cost-sharing for Construction Common Fund

## Slide 3: Recent main changes
LEB infrastructure
  TDR for LEB infrastructure submitted to ECE/ECSG, cost-matrix values updated
  Additional funding for cryogenic stopping cell received (BMBF-VF/Germany and Israel)
HISPEC/DESPEC
  Funding for slowed down beam setup received (BMBF-VF/Germany)
MATS
  Second superconducting magnet funded and to be sent soon (Univ. Granada, Spain)
  MATS layout adapted: two beam lines – Penning trap system 1 and 2
  Additional funding for FT-ICR detection system (BMBF-VF/Germany)
  EoI from HIM (Mainz, Germany) for control system -> toward full funding of Day-one configuration

## Slide 4: Recent main changes
R3B
  TDR of infrastructure approved
  Overhaul of GLAD magnet safety system (infrastructure) to be covered by Common Fund (needs to be done before move to new cave)
  Additional funding for CALIFA (BMBF-VF/Germany)
ILIMA
  EoI from Univ. Saitama (Japan) for remaining Day-one items.
Super-FRS EC
  Secured funding for additional components of the EXPERT system (JINR Dubna/Russia)

## Slide 5: Evolution of NUSTAR project funding (MSV)
Chart: Cost (MEUR 2005)
| RRB 1 | RRB 2 | RRB 3 | RRB 4 | RRB 5 | RRB 6 | RRB 7 | RRB 8 | RRB 9 | RRB 10 | RRB 11
secured external | 5.0704 | 7.275 | 7.163 | 7.1276 | 8.811 | 8.9075 | 9.8169 | 10.4239 | 10.5293 | 10.9446 | 11.7868
secured/expected FAIR | 18.3556 | 22.7468 | 23.011 | 21.5824 | 20.4 | 20.6264 | 21.1011 | 21.1011 | 21.1011 | 21.1011 | 21.1011
EoI | 15.5584 | 10.496 | 10.433 | 12.79 | 11.859 | 9.8496 | 7.9499 | 8.139 | 8.283 | 10.0571 | 8.3811
to be assigned | 8.2528 | 6.728 | 6.728 | 4.719 | 4.914 | 6.2457 | 6.7361 | 4.3723 | 4.1551 | 4.4431 | 5.3196
Note:
GLAD with final cost
UK included in FAIR

## Slide 6: NUSTAR MSV – funding status
Chart: 
| secured/expected FAIR | secured external | EoI | to be assigned
Spalte1 | 0.45 | 0.25 | 0.18 | 0.12
core funding (secured and expected) from:
(FAIR funding in bold face)
Status: February, 2022
  Japan
  Netherlands
  Poland
  Romania
  Russia
  Slovenia
  Spain
  Sweden
  Turkey
  United Kingdom
  Australia
  Belgium
  Bulgaria
  Canada
  Czech Republic
  Finland
  France
  Germany
  Hungary
  India
  Israel
46.6 MEUR

## Slide 7: NUSTAR experiment-funding overview (MSV)
Experiment | Prices, K Euro |  |  |  | 
 | 2005 prices |  |  | 2022 prices | 
 | Secured* | EoI | to be assigned | EoI | to be assigned
LEB infrastructure | 1226.8 | 638.8 | 1189.6 | 1017.5 | 1894.9
HISPEC/DESPEC | 11071.8 | 2509.1 | 600.8 | 3996.7 | 957.0
MATS | 1596.3 | 651.9 | 684.5 | 1038.4 | 1090.3
LaSpec | 335.2 | 158.3 | 133.8 | 252.2 | 213.1
R3B | 17278.8 | 2690.1 | 1805.9 | 4285.1 | 2876.6
ILIMA | 820.0 | 281.4 | 690.2 | 448.2 | 1099.4
Super-FRS EC | 559.0 | 1451.5 | 214.8 | 2312.1 | 342.2
Total | 32887.9 | 8381.1 | 5319.6 | 13350.2 | 8473.5
Status: February, 2022
(*including expected from FAIR budget)

## Slide 8: Status of TDRs (MSV)
Sub-system | TDR # | name | status
NUSTAR | 2_01 | LEB infrastructure | submitted
LEB infrastructure | 2_02 | Cryogenic Stopping cell | approved
HISPEC/DESPEC | 2_04 | HISPEC/DESPEC infrastructure | approved
NUSTAR | 2_05 | NUSTAR DAQ | approved
HISPEC/DESPEC | 2_07 | Active target (India) | expected
HISPEC/DESPEC | 2_08 | HYDE | expected
HISPEC/DESPEC | 2_09 | LYCCA | approved
HISPEC/DESPEC | 2_10 | Plunger | approved
HISPEC/DESPEC | 2_11 | AIDA | approved
HISPEC/DESPEC | 2_12 | DEGAS | approved
HISPEC/DESPEC | 2_13 | FATIMA | approved
HISPEC/DESPEC | 2_14 | BELEN | approved
HISPEC/DESPEC | 2_15 | MONSTER | approved
HISPEC/DESPEC | 2_16 | NEDA | approved
HISPEC/DESPEC | 2_17 | DTAS | approved
HISPEC/DESPEC | 2_18 | gSPEC | expected
NUSTAR | 2_19 | MATS/LaSpec | approved
R3B | 2_21 | GLAD | approved
R3B | 2_22 | R3B tracking | approved
R3B | 2_24 | CALIFA barrel | approved
R3B | 2_25 | CALIFA fwd endcap | approved
R3B | 2_26 | Si tracker | expected
R3B | 2_27 | NeuLAND | approved
R3B | 2_28 | R3B vacuum | approved
R3B | 2_29 | R3B infrastructure | approved
R3B | 2_30 | R3B spectrometer | expected
R3B | 2_32 | ACTAF | approved
ILIMA | 2_33 | ILIMA Schottky | approved
ILIMA | 2_34 | ILIMA TOF detectors | approved
ILIMA | 2_35 | ILIMA Heavy ion detector | approved
HISPEC/DESPEC | 2_37 | Slowed down beam setup | expected
Super-FRS Experiment | 2_38 | EXPERT | approved
Super-FRS Experiment | 2_39 | Super-FRS Exp infrastructure | approved
Super-FRS Experiment | 2_40 | Liquid hydrogen target | expected
Super-FRS Experiment | 2_41 | (Ice target and tensor force) | expected
Super-FRS Experiment | 2_42 | (future WASA) | expected
R3B | 2_43 | HYDRA | expected
26 | approved
1 | submitted
2 | expected*
8 | beyond “Day one”
*funding available/secured

## Slide 9: NUSTAR MSV – funding status
Chart: 
| secured/expected FAIR | secured external | EoI | to be assigned
Spalte1 | 0.45 | 0.25 | 0.18 | 0.12
core funding (secured and expected) from:
(FAIR funding in bold face)
Status: February, 2022
  Japan
  Netherlands
  Poland
  Romania
  Russia
  Slovenia
  Spain
  Sweden
  Turkey
  United Kingdom
  Australia
  Belgium
  Bulgaria
  Canada
  Czech Republic
  Finland
  France
  Germany
  Hungary
  India
  Israel
46.6 MEUR

## Slide 10: Day-one configuration – funding status
Chart: 
| secured/expected FAIR | secured external | EoI | to be assigned
Spalte1 | 0.62383 | 0.31126 | 0.060579 | 0.0043311
33.8 MEUR
Status: February, 2022
core funding (secured and expected) from:
(FAIR funding in bold face)
  Japan
  Netherlands
  Poland
  Romania
  Russia
  Slovenia
  Spain
  Sweden
  United Kingdom
  Bulgaria
  Canada
  Czech Republic
  Finland
  France
  Germany
  Hungary
  India
  Israel

## Slide 11: Day-one configuration – funding status
Chart: 
| secured/expected FAIR | secured external | EoI | Common Fund | to be assigned
Spalte1 | 0.62383 | 0.31126 | 0.014826 | 0.045753 | 0.0043311
33.8 MEUR
Status: February, 2022
core funding (secured and expected) from:
(FAIR funding in bold face)
  Japan
  Netherlands
  Poland
  Romania
  Russia
  Slovenia
  Spain
  Sweden
  United Kingdom
  Bulgaria
  Canada
  Czech Republic
  Finland
  France
  Germany
  Hungary
  India
  Israel
+ Common Fund (all member institutions)
final list of items

## Slide 12: NUSTAR experiment funding (Day one)
Experiment | Prices, K Euro |  |  |  | 
 | 2005 prices |  |  | 2018 prices | 
 | Secured* | EoI | to be assigned | EoI | to be assigned
LEB infrastructure | 1226.8 | 638.8 | 89.6 | 1017.5 | 142.7
HISPEC/DESPEC | 10539.6 | 241.7 | 0.0 | 385.0 | 0.0
MATS | 1132.9 | 40.0 | 0.0 | 63.7 | 0.0
LaSpec | 252.6 | 0.0 | 0.0 | 0.0 | 0.0
R3B | 17259.4 | 677.1 | 56.9 | 1078.6 | 90.6
ILIMA | 820.0 | 281.4 | 0.0 | 448.2 | 0.0
Super-FRS EC | 398.1 | 170.1 | 0.0 | 271.0 | 0.0
Total | 31629.4 | 2049.1 | 146.5 | 3264 | 233.3
Status: February, 2022
(*including expected from FAIR budget)

## Slide 13: In-kind and Collaboration Contracts
42 contracts
  New assignments at FAIR Council meetings
  Specifications for several contracts in preparation
contract phase | number of contracts | in-kind value (kEUR)
signed | 12 | 9411.1
full draft contract | 0 | 0
specs completed | 1 | 343.5
Council decision | 23 | 7625.4
not yet requested | 6 | 3721.1
total | 42 | 21101.1

## Slide 14: In-kind and Collaboration Contracts
Final acceptance completed for three contracts
  CALIFA barrel crystals – Lund University (Sweden)
  CALIFA forward endcap crystals – JINR Dubna (Russia)
  GLAD magnet – CEA Saclay (France) and GSI (Germany)

## Slide 15: Construction Common Fund items (final)
PSP-Code | Description | data from approved TDR | cost (2005) kEUR | comment
1.2.1.2.4 | Detectors and slit system for FLF6 | yes | 135.7 | 
1.2.1.2.5 | Beam line to MATS-LaSpec hall | yes | 154.0 | 
1.2.1.7 | Beam line to MATS RFQ | yes | 198.4 | 
1.2.1.8 | Media supplies | no | 80.5 | TDR submitted
1.2.1.9 | Safety | no | 25.7 | TDR submitted
1.2.1.10 | IT infrastructure | no | 16.1 | TDR submitted
1.2.1.11 | Mechanics and alignment | no | 28.4 | TDR submitted
1.2.2.1.8 | Scintillators at FLF2 in vacuum | yes | 28.6 | 
1.2.2.5 | Safety | yes | 59.2 | 
1.2.5.1.1.3.3 | GLAD feedbox | yes | 135.7 | 
1.2.5.1.1.3.4 | GLAD warm piping | yes | 6.8 | 
1.2.5.1.1.3.5 | GLAD infrastructure | no | 193.3 | technical assistance contract
1.2.5.1.3.4 | Vacuum systems (4th share) | yes | 114.9 | 
1.2.5.1.5.1 | Mechanics and alignment | yes | 112.0 | 
1.2.6.4.4 | ToF detectors - infrastructure CR | yes | 63.8 | 
1.2.6.6.4 | DAQ - common infrastructure | yes | 24.4 | 
1.2.10.1.1.2 | DAQ infrastructure (share 2) | yes | 74.3 | 
1.2.10.1.2.1.1 | Pendulum valves (share 1) | yes | 66.0 | 
1.2.10.1.2.3 | 60L dewar | yes | 24.8 | 
1.2.10.1.2.4 | LN2 piping | yes | 5.0 | 
 |  | Total | 1547.6 | 

## Slide 16: LEB – FLF6 infrastructure
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.1.2.4 | Detectors and slit system for FLF6 | yes | 135.7
1.2.1.2.5 | Beam line to MATS-LaSpec hall | yes | 154.0
1.2.1.7 | Beam line to MATS RFQ | yes | 198.4

## Slide 17: LEB – beam line to MATS RFQ
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.1.2.4 | Detectors and slit system for FLF6 | yes | 135.7
1.2.1.2.5 | Beam line to MATS-LaSpec hall | yes | 154.0
1.2.1.7 | Beam line to MATS RFQ | yes | 198.4

## Slide 18: LEB – common infrastructure
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.1.8 | Media supplies | no | 80.5
1.2.1.9 | Safety | no | 25.7
1.2.1.10 | IT infrastructure | no | 16.1
1.2.1.11 | Mechanics and alignment | no | 28.4

## Slide 19: HISPEC/DESPEC – common infrastructure
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.2.1.8 | Scintillators at FLF2 in vacuum | yes | 28.6
1.2.2.5 | Safety | yes | 59.2
main contribution to pipeline from GSI in-kind
8

## Slide 20: R3B – GLAD cryogenics
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.5.1.1.3.3 | GLAD feedbox | yes | 135.7
1.2.5.1.1.3.4 | GLAD warm piping | yes | 6.8
1.2.5.1.1.3.5 | GLAD infrastructure | no | 193.3

## Slide 21: R3B – GLAD infrastructure
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.5.1.1.3.3 | GLAD feedbox | yes | 135.7
1.2.5.1.1.3.4 | GLAD warm piping | yes | 6.8
1.2.5.1.1.3.5 | GLAD infrastructure | no | 193.3
front view
rear view
MSS cabinet
(magnet safety system)
cabling
controls
initial infrastructure to be upgraded
(technical assistance contract)
GLAD satellite

## Slide 22: R3B – vacuum
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.5.1.3.4 | Vacuum systems (4th share) | yes | 114.9
ToF chamber will be
co-financed with GSI
project funds

## Slide 23: R3B – mechanical infrastructure
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.5.1.5.1 | Mechanics and alignment | yes | 112.0

## Slide 24: ILIMA – common infrastructure
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.6.4.4 | ToF detectors - infrastructure CR | yes | 63.8
1.2.6.6.4 | DAQ - common infrastructure | yes | 24.4

## Slide 25: Super-FRS EC – common infrastructure
PSP-Code | Description | data from approved TDR | cost (2005) kEUR
1.2.10.1.1.2 | DAQ infrastructure (share 2) | yes | 74.3
1.2.10.1.2.1.1 | Pendulum valves (share 1) | yes | 66.0
1.2.10.1.2.3 | 60L dewar | yes | 24.8
1.2.10.1.2.4 | LN2 piping | yes | 5.0

## Slide 26: Expenditures per year (C-MoU V7.2.2022)
PSP-Code | Description | 2005 | 2022 | 2023 | 2024 | 2025 | 2026 | total
1.2.1.2.4 | Detectors and slit system for FLF6 | 135.7 |  |  |  | 233.6 |  | 233.6
1.2.1.2.5 | Beam line to MATS-LaSpec hall | 154.0 |  |  |  | 265.1 |  | 265.1
1.2.1.7 | Beam line to MATS RFQ | 198.4 |  |  |  |  | 350.5 | 350.5
1.2.1.8 | Media supplies | 80.5 |  |  | 135.0 |  |  | 135.0
1.2.1.9 | Safety | 25.7 |  | 42.0 |  |  |  | 42.0
1.2.1.10 | IT infrastructure | 16.1 |  |  | 27.0 |  |  | 27.0
1.2.1.11 | Mechanics and alignment | 28.4 |  |  | 47.6 |  |  | 47.6
1.2.2.1.8 | Scintillators at FLF2 in vacuum | 28.6 |  |  | 48.0 |  |  | 48.0
1.2.2.5 | Safety | 59.2 |  |  | 99.3 |  |  | 99.3
1.2.5.1.1.3.3 | GLAD feedbox | 135.7 |  | 221.8 |  |  |  | 221.8
1.2.5.1.1.3.4 | GLAD warm piping | 6.8 |  | 11.1 |  |  |  | 11.1
1.2.5.1.1.3.5 | GLAD infrastructure | 193.3 | 31.9 | 283.3 |  |  |  | 315.2
1.2.5.1.3.4 | Vacuum systems (4th share) | 114.9 |  |  | 192.7 |  |  | 192.7
1.2.5.1.5.1 | Mechanics and alignment | 112.0 |  |  | 187.9 |  |  | 187.9
1.2.6.4.4 | ToF detectors - infrastructure CR | 63.8 |  |  |  | 109.8 |  | 109.8
1.2.6.6.4 | DAQ - common infrastructure | 24.4 |  |  |  | 42.0 |  | 42.0
1.2.10.1.1.2 | DAQ infrastructure (share 2) | 74.3 |  |  | 124.6 |  |  | 124.6
1.2.10.1.2.1.1 | Pendulum valves (share 1) | 66.0 |  |  | 110.7 |  |  | 110.7
1.2.10.1.2.3 | 60L dewar | 24.8 |  |  | 41.6 |  |  | 41.6
1.2.10.1.2.4 | LN2 piping | 5.0 |  |  | 8.4 |  |  | 8.4
 |  | 1547.6 | 31.9 | 558.2 | 1022.8 | 650.5 | 350.5 | 2613.9

## Slide 27: NUSTAR – status of Day-one configuration
Update of construction and test/commissioning status in progress
(values from September 2021 score card)

## Slide 28: NUSTAR Construction MoU
NUSTAR Construction MoU
  NUSTAR C-MoU adapted to the one from CBM
  Version from December 17, 2021
    endorsed by NUSTAR Council (Collaboration Board)
    submitted to ECSG and comments received and changes implemented in new version
    submitted to all Member Institutions to get first feedback – minor modifications to main text and annexes for new version
  Version from February 7, 2022
    submitted to FAIR-RRB

## Slide 29: NUSTAR Construction MoU - structure
Main text
  adapted from CBM C-MoU (markup provided)
Annexes
  Annex 1: List of Member Institutions
    For information only
  Annex 2: List of Funding Agencies
    For information only
  Annex 3: Organisation rules of the NUSTAR Collaboration
    Internal regulations - for information only
  Annex 4a: Responsibilities of the Member Institutions for the work packages
    List of main components and relation to work packages (PSP codes) and contributing Member Institutions - for information only
  Annex 4b: Summary tables on construction cost and funding
    Cost matrix and data from RRB11
  Annex 5: Status of Technical Design Reports
    Present TDR status - for information only

## Slide 30: NUSTAR Construction MoU - structure
Annexes (continued)
  Annex 6: NUSTAR sub-collaborations
    Overview on all NUSTAR sub-collaborations and their internal organizational structure as well as involvement of Member Institutions in work packages - for information only
  Annex 7: Construction schedule
    Level 2 plan of NUSTAR (MS Project) – for information only
  Annex 8: Procedures for the Construction Common Fund
    Common Fund item list and cost – endorsed by NUSTAR Collaboration – RRB to take note
    Procedure for Construction Common Fund – RRB to take note
    Minor adjustments for cost-sharing (feedback concerning number of senior members per institute/country) – to be finalized end of April 2022
  Annex 9: General conditions applicable to experiments performed at FAIR
    Document approved by FAIR committees
  Annex 10: The Day-one configuration of NUSTAR
    Overview of Day-one work packages (as given in cost-matrix) and work packages of sub-sequent phases of the MSV – for information only

## Slide 31: NUSTAR members
ELISe
18
EXL
23
SHE
63
Super-FRS
EC
R3B
HISPEC/ DESPEC
MATS
ILIMA
246
233
79
223
53
NUSTAR members
>700
(incl. students,
engineers)
LaSpec
42
status: February 18, 2022
Notes: =RUNDEN(WURZEL(B5/PI());2)

## Slide 32: NUSTAR Collaboration senior members
Chart: 
| Germany | Russia | United Kingdom | Spain | Italy | France | USA | Japan | Sweden | Finland | Poland | China | India | Romania | others
 | 0.3125 | 0.080357 | 0.078125 | 0.069196 | 0.066964 | 0.051339 | 0.037946 | 0.03125 | 0.03125 | 0.029018 | 0.026786 | 0.024554 | 0.024554 | 0.024554 | 0.11161
status: February 7, 2022
448 senior
members
(PhD holders)
For Construction
Common Fund:
HISPEC/DESPEC
MATS
LaSpec
R3B
ILIMA
Super-FRS EC

## Slide 33: Common Fund cost-sharing
Total expected cost (cash)
  2613.9 kEUR
Present number of senior members
  448 senior members (PhD holders)
  Not taking into account „emeritus“ members and theoreticians with PhD
Contribution per senior member
  One-time payment (sum as given in the C-MoU)
  Possibility to pay in several rates
  Possibility to provide components instead of cash
  contribution per senior member: ~5.8 kEUR (C-MoU version Feb 7)

## Slide 34: Latest updates on CF contributions (examples)
France
  Additional senior members (compared to Feb 7 version)
Poland
  Additional senior members for several institutes (compared to Feb 7 version)
  Grant application for a contribution of 100 kEUR as Polish share of NUSTAR Construction Common Fund planned
  Further minor adjustments during negotiation phase possible …
  To be completed end of April 2022

## Slide 35: Conclusion
NUSTAR funding
  93.5% of Day-one-configuration funding secured
  4.6% (infrastructure) expected via Construction Common Fund
NUSTAR Construction MoU
  Construction Common Fund item list and procedure endorsed by NUSTAR Collaboration
    Minor adjustments for cost-sharing (feedback concerning number of senior members per institute/country) – to be finalized end of April 2022
  RRB asked to start review process for main text and annexes
    Feedback expected until end of April 2022 in order to prepare a final version to be submitted in May 2022 for a final check

## Slide 36
Additional material

## Slide 37: NUSTAR MSV: Funding distribution (by country)
 | LEB infra- structure | HISPEC/ DESPEC | MATS | LaSpec | R3B | ILIMA | Super-FRS EC | total | secured | EoI
Australia |  | 50.0 |  |  |  |  |  | 50.0 |  | 50.0
Belgium |  |  |  | 153.8 |  |  |  | 153.8 | 82.6 | 71.2
Bulgaria |  | 16.3 |  |  |  |  |  | 16.3 | 16.3 | 
Canada |  |  |  |  |  | 80.0 | 120.4 | 200.4 | 80.0 | 120.4
Common Fund | 638.8 | 87.8 |  |  | 562.7 | 88.2 | 170.1 | 1547.6 |  | 1547.6
Czech Republic |  |  |  |  |  |  | 305.5 | 305.5 | 160.0 | 145.5
Finland |  | 387.9 | 215.2 | 106.4 |  |  | 36.3 | 745.8 | 745.8 | 
France |  | 220.0 |  |  | 2935.0 |  |  | 3155.0 | 2935.0 | 220.0
Germany | 1168.3 | 1699.3 | 1675.9 | 146.2 | 8077.2 | 740.0 | 11.8 | 13518.7 | 12935.6 | 583.1
Hungary |  |  |  |  | 12.1 |  |  | 12.1 | 12.1 | 
India |  | 2514.0 | 40.0 |  |  |  |  | 2554.0 | 2052.9 | 501.1
Israel | 58.5 |  |  |  |  |  | 13.6 | 72.1 | 58.5 | 13.6
Japan |  |  |  |  |  | 193.2 | 196.8 | 390.0 | 196.8 | 193.2
Netherlands |  |  |  |  | 104.0 |  |  | 104.0 | 104.0 | 
Poland |  | 500.0 |  |  |  |  |  | 500.0 | 500.0 | 
Romania |  | 1822.5 |  |  |  |  |  | 1822.5 | 1822.5 | 
Russia |  |  |  |  | 2994.3 |  | 1156.0 | 4150.3 | 1577.2 | 2573.1
Slovenia |  | 21.4 |  |  | 75.0 |  |  | 96.4 | 96.4 | 
Spain |  | 2332.2 | 317.1 |  | 1195.2 |  |  | 3844.5 | 2139.2 | 1705.3
Sweden |  | 1027.9 |  |  | 1800.0 |  |  | 2827.9 | 2817.9 | 10.0
Turkey |  | 88.5 |  |  |  |  |  | 88.5 |  | 88.5
United Kingdom |  | 2813.1 |  | 87.1 | 2213.4 |  |  | 5113.6 | 4555.1 | 558.5
to be assigned | 1189.6 | 600.8 | 684.5 | 133.8 | 1805.9 | 690.2 | 214.8 | 5319.6 |  | 
total | 3055.2 | 14181.7 | 2932.7 | 627.3 | 21774.8 | 1791.6 | 2225.3 | 46588.6 | 32887.9 | 8381.1

## Slide 38: NUSTAR MSV: Funding distribution (by country)
 | total | secured FAIR | secured external | EoI
Australia | 50.0 |  |  | 50.0
Belgium | 153.8 |  | 82.6 | 71.2
Bulgaria | 16.3 |  | 16.3 | 
Canada | 200.4 |  | 80.0 | 120.4
Common Fund | 1547.6 |  |  | 1547.6
Czech Republic | 305.5 |  | 160.0 | 145.5
Finland | 745.8 | 709.5 | 36.3 | 
France | 3155.0 | 2530.0 | 405.0 | 220.0
Germany | 13518.7 | 6020.0 | 6915.6 | 583.1
Hungary | 12.1 |  | 12.1 | 
India | 2554.0 | 2010.0 | 42.9 | 501.1
Israel | 72.1 |  | 58.5 | 13.6
Japan | 390.0 |  | 196.8 | 193.2
Netherlands | 104.0 |  | 104.0 | 
Poland | 500.0 | 500.0 |  | 
Romania | 1822.5 | 1822.5 |  | 
Russia | 4150.3 | 1379.0 | 198.2 | 2573.1
Slovenia | 96.4 |  | 96.4 | 
Spain | 3844.5 |  | 2139.2 | 1705.3
Sweden | 2827.9 | 1575.0 | 1242.9 | 10.0
Turkey | 88.5 |  |  | 88.5
United Kingdom | 5113.6 | 4555.1 |  | 558.5
to be assigned | 5319.6 |  |  | 
total | 46588.6 | 21101.1 | 11786.8 | 8381.1

## Slide 39: Day-one: EoIs and to-be-assigned
Sub-system | PSP code | Description | Cost (kEUR) | Institute | Country | Status
LEB infrastructure | 1.2.1.2.7 | RF carpets and electrode system (3rd share) | 89.6 |  |  | tba
HISPEC/DESPEC | 1.2.2.1.1 | Beam tracking and identification detectors (1st share) | 33.2 | IUAC Delhi | India | EoI
HISPEC/DESPEC | 1.2.2.2.3 | HISPEC/DESPEC Beamline (3rd share) | 10.0 | Lund Univ. | Sweden | EoI
HISPEC/DESPEC | 1.2.2.3.3 | Mechanics (rails, support, etc) + installation (3rd share) | 71.4 | STFC Daresbury | United Kingdom | EoI
HISPEC/DESPEC | 1.2.2.3.4 | Mechanics (rails, support, etc) + installation (4th share) | 39.3 | TIFR Mumbai | India | EoI
MATS | 1.2.3.9.1 | Control system (1st share) | 40.0 | HIM | Germany | EoI
R3B | 1.2.5.1.2.3.2.8 | CALIFA forward endcap (8th share) | 114.4 | Univ. Vigo | Spain | EoI
R3B | 1.2.5.1.4.3 | DAQ electronics (3rd share) | 56.9 |  |  | tba
ILIMA | 1.2.6.4.3 | Time-of-flight detectors (3rd share) | 10.8 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.1.2 | Data acquisition systems - Schottky (2nd share) | 146.4 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.2 | Data acquisition systems - ToF detector | 36.0 | Univ. Saitama | Japan | EoI
EoI | 501.5 kEUR
tba | 146.5 kEUR

## Slide 40: Day-one: EoIs and to-be-assigned
Sub-system | PSP code | Description | Cost (kEUR) | Institute | Country | Status
LEB infrastructure | 1.2.1.2.7 | RF carpets and electrode system (3rd share) | 89.6 |  |  | tba
HISPEC/DESPEC | 1.2.2.1.1 | Beam tracking and identification detectors (1st share) | 33.2 | IUAC Delhi | India | EoI
HISPEC/DESPEC | 1.2.2.2.3 | HISPEC/DESPEC Beamline (3rd share) | 10.0 | Lund Univ. | Sweden | EoI
HISPEC/DESPEC | 1.2.2.3.3 | Mechanics (rails, support, etc) + installation (3rd share) | 71.4 | STFC Daresbury | United Kingdom | EoI
HISPEC/DESPEC | 1.2.2.3.4 | Mechanics (rails, support, etc) + installation (4th share) | 39.3 | TIFR Mumbai | India | EoI
MATS | 1.2.3.9.1 | Control system (1st share) | 40.0 | HIM | Germany | EoI
R3B | 1.2.5.1.2.3.2.8 | CALIFA forward endcap (8th share) | 114.4 | Univ. Vigo | Spain | EoI
R3B | 1.2.5.1.4.3 | DAQ electronics (3rd share) | 56.9 |  |  | tba
ILIMA | 1.2.6.4.3 | Time-of-flight detectors (3rd share) | 10.8 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.1.2 | Data acquisition systems - Schottky (2nd share) | 146.4 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.2 | Data acquisition systems - ToF detector | 36.0 | Univ. Saitama | Japan | EoI
JLU Gießen: to be requested from BMBF-VF (funding period 2024-2027)

## Slide 41: Day-one: EoIs and to-be-assigned
Sub-system | PSP code | Description | Cost (kEUR) | Institute | Country | Status
LEB infrastructure | 1.2.1.2.7 | RF carpets and electrode system (3rd share) | 89.6 |  |  | tba
HISPEC/DESPEC | 1.2.2.1.1 | Beam tracking and identification detectors (1st share) | 33.2 | IUAC Delhi | India | EoI
HISPEC/DESPEC | 1.2.2.2.3 | HISPEC/DESPEC Beamline (3rd share) | 10.0 | Lund Univ. | Sweden | EoI
HISPEC/DESPEC | 1.2.2.3.3 | Mechanics (rails, support, etc) + installation (3rd share) | 71.4 | STFC Daresbury | United Kingdom | EoI
HISPEC/DESPEC | 1.2.2.3.4 | Mechanics (rails, support, etc) + installation (4th share) | 39.3 | TIFR Mumbai | India | EoI
MATS | 1.2.3.9.1 | Control system (1st share) | 40.0 | HIM | Germany | EoI
R3B | 1.2.5.1.2.3.2.8 | CALIFA forward endcap (8th share) | 114.4 | Univ. Vigo | Spain | EoI
R3B | 1.2.5.1.4.3 | DAQ electronics (3rd share) | 56.9 |  |  | tba
ILIMA | 1.2.6.4.3 | Time-of-flight detectors (3rd share) | 10.8 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.1.2 | Data acquisition systems - Schottky (2nd share) | 146.4 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.2 | Data acquisition systems - ToF detector | 36.0 | Univ. Saitama | Japan | EoI
STFC Daresbury: to be requested in 2024
Lund Univ.: clarification in progress
IUAC Delhi: clarification in progress
TIFR Mumbai: clarification in progress

## Slide 42: Day-one: EoIs and to-be-assigned
Sub-system | PSP code | Description | Cost (kEUR) | Institute | Country | Status
LEB infrastructure | 1.2.1.2.7 | RF carpets and electrode system (3rd share) | 89.6 |  |  | tba
HISPEC/DESPEC | 1.2.2.1.1 | Beam tracking and identification detectors (1st share) | 33.2 | IUAC Delhi | India | EoI
HISPEC/DESPEC | 1.2.2.2.3 | HISPEC/DESPEC Beamline (3rd share) | 10.0 | Lund Univ. | Sweden | EoI
HISPEC/DESPEC | 1.2.2.3.3 | Mechanics (rails, support, etc) + installation (3rd share) | 71.4 | STFC Daresbury | United Kingdom | EoI
HISPEC/DESPEC | 1.2.2.3.4 | Mechanics (rails, support, etc) + installation (4th share) | 39.3 | TIFR Mumbai | India | EoI
MATS | 1.2.3.9.1 | Control system (1st share) | 40.0 | HIM | Germany | EoI
R3B | 1.2.5.1.2.3.2.8 | CALIFA forward endcap (8th share) | 114.4 | Univ. Vigo | Spain | EoI
R3B | 1.2.5.1.4.3 | DAQ electronics (3rd share) | 56.9 |  |  | tba
ILIMA | 1.2.6.4.3 | Time-of-flight detectors (3rd share) | 10.8 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.1.2 | Data acquisition systems - Schottky (2nd share) | 146.4 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.2 | Data acquisition systems - ToF detector | 36.0 | Univ. Saitama | Japan | EoI
To be funded via HIM budget

## Slide 43: Day-one: EoIs and to-be-assigned
Sub-system | PSP code | Description | Cost (kEUR) | Institute | Country | Status
LEB infrastructure | 1.2.1.2.7 | RF carpets and electrode system (3rd share) | 89.6 |  |  | tba
HISPEC/DESPEC | 1.2.2.1.1 | Beam tracking and identification detectors (1st share) | 33.2 | IUAC Delhi | India | EoI
HISPEC/DESPEC | 1.2.2.2.3 | HISPEC/DESPEC Beamline (3rd share) | 10.0 | Lund Univ. | Sweden | EoI
HISPEC/DESPEC | 1.2.2.3.3 | Mechanics (rails, support, etc) + installation (3rd share) | 71.4 | STFC Daresbury | United Kingdom | EoI
HISPEC/DESPEC | 1.2.2.3.4 | Mechanics (rails, support, etc) + installation (4th share) | 39.3 | TIFR Mumbai | India | EoI
MATS | 1.2.3.9.1 | Control system (1st share) | 40.0 | HIM | Germany | EoI
R3B | 1.2.5.1.2.3.2.8 | CALIFA forward endcap (8th share) | 114.4 | Univ. Vigo | Spain | EoI
R3B | 1.2.5.1.4.3 | DAQ electronics (3rd share) | 56.9 |  |  | tba
ILIMA | 1.2.6.4.3 | Time-of-flight detectors (3rd share) | 10.8 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.1.2 | Data acquisition systems - Schottky (2nd share) | 146.4 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.2 | Data acquisition systems - ToF detector | 36.0 | Univ. Saitama | Japan | EoI
Univ. Vigo: waiting for clarification
DAQ: review DAQ WP in progress

## Slide 44: Day-one: EoIs and to-be-assigned
Sub-system | PSP code | Description | Cost (kEUR) | Institute | Country | Status
LEB infrastructure | 1.2.1.2.7 | RF carpets and electrode system (3rd share) | 89.6 |  |  | tba
HISPEC/DESPEC | 1.2.2.1.1 | Beam tracking and identification detectors (1st share) | 33.2 | IUAC Delhi | India | EoI
HISPEC/DESPEC | 1.2.2.2.3 | HISPEC/DESPEC Beamline (3rd share) | 10.0 | Lund Univ. | Sweden | EoI
HISPEC/DESPEC | 1.2.2.3.3 | Mechanics (rails, support, etc) + installation (3rd share) | 71.4 | STFC Daresbury | United Kingdom | EoI
HISPEC/DESPEC | 1.2.2.3.4 | Mechanics (rails, support, etc) + installation (4th share) | 39.3 | TIFR Mumbai | India | EoI
MATS | 1.2.3.9.1 | Control system (1st share) | 40.0 | HIM | Germany | EoI
R3B | 1.2.5.1.2.3.2.8 | CALIFA forward endcap (8th share) | 114.4 | Univ. Vigo | Spain | EoI
R3B | 1.2.5.1.4.3 | DAQ electronics (3rd share) | 56.9 |  |  | tba
ILIMA | 1.2.6.4.3 | Time-of-flight detectors (3rd share) | 10.8 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.1.2 | Data acquisition systems - Schottky (2nd share) | 146.4 | Univ. Saitama | Japan | EoI
ILIMA | 1.2.6.6.2 | Data acquisition systems - ToF detector | 36.0 | Univ. Saitama | Japan | EoI
Grant request from Univ. Saitama planned