## Slide 1: CERN Overview
Mike Lamont
CERN-GSI Collaboration Steering Board Meeting
17 November 2022

## Slide 2
Future Options
Run 3
HL-LHC
Technology/R&D

## Slide 3: LHC/HL-LHC Timeline to 2041

## Slide 5
IONS

## Slide 6: AD and ELENA
100 MeV/c (5.3 MeV)
3.5 GeV/c
100 MeV/c
13.7 MeV/c (100 keV)
ELENA
ASACUSA
ALPHA
AEGIS
BASE

## Slide 7: LHC Injector Upgrade completed in LS2

## Slide 8: LHC highlights - 5th July
After ~ 11 weeks of commissioning
First Stable Beams energy record 13.6 TeV on 5th July
  Cryo managed to recover just in time from a rather heavy quench in the morning !!
Successful event as reported by the communication team

## Slide 9: LHC – intensity ramp-up

## Slide 10: Luminosity production
Stunning performance!

## Slide 11: 2022 – Q4 – updated LHC schedule Start of YETS 2 weeks earlier than foreseen
Pb ion run 2022 run postponed
  Longer ion runs in the coming year(s) to compensate
  Short (2-day) Pb ion test run
End of 2022 run 06:00 28th November
Version 1.2.

## Slide 12
HL-LHC
Earned Value: ~60%
Still lots to do!
Novel technologies moving into production after intense R&D
Significant global in-kind contributions
Successful deployment in LS3 is vital

## Slide 13: Truly international collaboration

## Slide 14: Inner Triplet Quadrupole Q2 - MQXFBP3
Latest prototype (P3) achieved nominal plus 300 A after one quench

## Slide 15: Inner Triplet Quadrupole Q1/3 – MQXFA – endurance test
Today (May 25) the BNL team completed the endurance test at 1.9-4.5 K for MQXFA05, demonstrating performance after more than 50 quenches…

## Slide 16
ATLAS
Challenges for the ATLAS & CMS Phase II Upgrades:
Price increases and procurement issues
Contributions from institutes in Russia

## Slide 17: Difficult times
Post-COVID, Russian invasion of Ukraine
Leading to a challenging trifecta:
  Volatile market conditions
  High energy prices (direct and indirect impact on CERN)
  Inflation
Electricity
Nickel

## Slide 18: French Electricity Prices
France is contending with its worst nuclear outages in decades after EDF extended shutdowns of several key nuclear reactors.
Of a total of 56, ~28 reactors are shut down, some for issues related to stress corrosion issues and others for routine maintenance.
France, which was a power exporter, has become an importer…
5 years

## Slide 19: Annual Consumption during a Run
Average (17,18) [GWh]
Annual total ~1.3 TWh

## Slide 20: Schedule Adjustments
2022: Complex starts year end technical stop (YETS) 2 weeks early
  Stop Monday 28th November instead of Monday 12th December
  Explicit request/offer from EDF (~10 MCHF plus savings from reduced consumption)
  Demonstration of CERN’s social responsibility in difficult times
2023/2024: 19 weeks YETS
  Explicitly included in Medium Term Plan
  Social responsibility and cost
Seriously considering long-term implications

## Slide 21
FCC
Lots going on out there, deliverables for mid-term review presented to Council
Energy for Sustainable Science ESRF, Sep 29-30
Muon Collider
Successful Horizon INFRA-DEV bid for a Muon Collider design study
ESRF, CERN, ESS, DESY, PSI, ERF++

## Slide 22: Conclusions
Challenging times, good to see the full Complex fully up and running and the start of Run 3 for the LHC
Medium term
  Encouraging progress HL-LHC side, on track for series production of the many HL-LHC components
  Continued push of Accelerator R&D for present and future developments
  Looking to exploit our diversity potential – interesting opportunities
Options for future colliders being actively and enthusiastically pursued
Sustainability and energy management very much on the agenda