# PAS Java Development 05.12.2022
Development Platform: Java 17, acc9
## 1. Hardware Integration
## 1.1 Integration of the existing Dosimeter Reader
Access to the Dosimenter Reader, that is connected via Network interface, shall be realized in a Java Library that emulates an RS232 Protocol.
Skills: Java
Possible start time: December 2022
## 1.2 Interfacing the PLC
The PLC acts as control for one or several personnel access gates.
Write a Java client library to communicate with he PLC. Evaluate and choose an appropriate Java OPC UA library that can be used, keep long-term maintainability in mind.
Part of this communcation also covers accessing the Barcode Reader, that is connected to the PLC via ProfiNet.
Skills: Java, PLC would be beneficial
Possible start time: December 2022
## 1.3 Hand vein Scanner
### 1.3.1 Integration into the access gate communication
Use the hand-vein scanner to read patterns or provide existing patterns for verification. Use a library that is provided by the hand-vein scanner company.
Skills: Java
Possible start time: early 2023 (update of firmware to be organized by GSI first)
### 1.3.2 Initial capturing/storing of the hand vein images
First step: use hand-vein entrollment application provided by the hand-vein scanner company to capture inital hand-vein pattern used for first tests.
Second step: Use the enrollment hand-vein scanner to capture the inital hand-vein patterns and store them using the functionality described below (->ZKS Service)
(Possibly separate GUI for this purpose)
Skills: Java, (Java Swing/FX)
Possible start time: first step: Q1/2023
Possible start time: second step: suggested to do as last topic
## 2 ZKS Service Enhancements
### 2.1 Add REST methods to the existing ZKS Service
GSI will port the existing ZKS Service with RMI interface to REST/WebFlux.
Cosylab will add additional methods for the new PAS functionality, i.e. hand-vein image persistency, hand-vein validity checks etc.
Skills: Java, Web, WebFlux
Possible start time: April 2023
### 2.2 Add hand vein pattern (image) load/store functionality
Store several patterns per Person in the ZKS Database as BLOB, deliver those patterns via REST within the ZKS Service (GSI will create tables etc, Cosylab will develop the Java code)
Skills: Java, Web, SQL
Possible start time: April 2023
## 3 Central control of the workflow including all components
Create several central workflows for the access gate use cases (either within the ZKS Service or as separate service, to be defined by APP), using the interfaces and components created and in synchronization with the PLC control, including error handling.
Skills: Java, Web, WebFlux
Possible start time: April 2023