## Slide 1: NUSTAR Project Status 12th FAIR-NUSTAR Resources Review Board FAIR/GSI, Darmstadt, Germany
Jürgen Gerl
NUSTAR Technical Coordinator
FAIR
France
India
Finland
Germany
Poland
Sweden
Romania
Russia
Slovenia
UK
Czech Republic

## Slide 2
What are the limits for existence of nuclei?
  Where are the proton and neutron drip lines situated?
  Where does the nuclear chart end?
How does the nuclear force depend on varying proton-to-neutron ratios?
  What is the isospin dependence of the spin-orbit force?
  How does shell structure change far away from stability?
How to explain collective phenomena from individual motion?
  What are the phases, relevant degrees of freedom, and symmetries
  of the nuclear many-body system?
How are complex nuclei built from their basic constituents?
  What is the effective nucleon-nucleon interaction?
  How does QCD constrain its parameters?
Which are the nuclei relevant for astrophysical processes
and what are their properties?
  What is the origin of the heavy elements?
NUclear STructure Astrophysics and Reactions

## Slide 3
Study the properties and the behaviour of exotic nuclei!
How to get answers?
Ground state
mass, binding energy, spin, parity...
Excited states
energy, spin, moments, transition probability...
Decay
lifetime, energy, modes...
Reaction
kinetics, energy, constituents...
Investigate systematically many isotopes far off stability

## Slide 4: NUSTAR - The Project
PSP code | Super-FRS | RIB production, separation, and identification
1.2.2 | HISPEC/ DESPEC | In-beam -spectroscopy at low and intermediate energy, n-decay, high-resolution -, -, -, p-, spectroscopy
1.2.3 | MATS | In-trap mass measurements and decay studies
1.2.4 | LaSpec | Laser spectroscopy
1.2.5 | R3B | Kinematical complete reactions with relativistic radioactive beams
1.2.6 | ILIMA(*) | Large-scale scans of mass and lifetimes of nuclei in ground and isomeric states
1.2.10 | Super-FRS EC | High-resolution spectrometer experiments
1.2.11 | SHE(**) | Synthesis and study of super-heavy elements
1.2.8 | ELISe(#) | Elastic, inelastic, and quasi-free e--A scattering
1.2.9 | EXL(#) | Light-ion scattering reactions in inverse kinematics
(*) NUSTAR experiment using existing FAIR/GSI rings until FAIR rings become available
(**) NUSTAR experiments using FAIR/GSI linear accelerators
(#) Experiments requiring NESR – alternative solutions within FAIR MSV under consideration
Complementary Experiments are needed for consistent answers
Notes: Our field makes it necessary to create dedicated experiments to perform different types of measurements, which are here briefly described. As all FAIR pillars, NUSTAR is organised as a project, but with different experiments (or sub collaborations) dealing with the different and often complementary techniques.

## Slide 5: NUSTAR sub-collaborations and members (without Russia)
ELISe
16
EXL
22
SHE
63
Super-FRS
EC
R3B
HISPEC/ DESPEC
MATS
ILIMA
226
241
75
180
53
>640 NUSTAR members
(incl. students, engineers)
LaSpec
43
Status: May 2, 2023
> 1000 listed “interested” scientists
> 640 registered members
(incl. students, etc.)
~ 430 senior members
(PhD holder w/o Russia)
> 180 institutes from 36 countries
Notes: =RUNDEN(WURZEL(B5/PI());2)

## Slide 6: Experimental opportunities for ES/FS
ILIMA
LaSpec
SHE
MATS
R3B
HISPEC/DESPEC
MATS/LaSpec
Super-FRS EC
Super-FRS EC
HISPEC/DESPEC
Super-FRS EC
HISPEC/DESPEC
Full operation
Limited operation
Possible with additional
cost and effort
First Science +
MSV completion
Next steps

## Slide 7
Preparation  discovery  detailed studies
0.1 fb-1  2-5 fb-1  100 fb-1
(near) stability  exotic  very exotic nuclei
Facility | U beam intensity/spill at production target
Today at GSI with FRS (Phase 0) | 1...2x109
Early science with Super-FRS and UNILAC/SIS18 | 2...5x109
First Science with SIS100 (after commissioning) | 2x1010
First Science++ with SIS100 (full intensity) | 3-4x1011
Luminosity
[fb-1]
~0.1
1-2
5
100
NUSTAR requirements: From Phase-0 to Early and First Science

## Slide 8
NUSTAR Early Science: New isotopes towards the r-process waiting points at the N=126 shell closure
Understanding the 3rd r-process abundance peak by studying neutron-rich isotopes towards the N=126 shell closure and their ground-state and decay properties
stable isotopes
mass & half-life known
half-life known
mass known
existence known
unknown isotopes
r process waiting point
ES (SIS18 Pb 2x109 /cycle)
FS (SIS100 U 2x1010 /cycle)
FAIR MSV
FAIR MSV
Early Science
First Science
FAIR MSV
1 atom/d
Notes: Let me start with the search for and study of new isotopes. On this plot the different colour codes indicate the level of knowledge for neutron-rich isotopes below 208Pb which becomes more and more sparse. The light blue nuclei indicate those which we are rather confident to study already in phase-0 using a Pb beam. Once we can perform experiments at the Super-FRS we will be able to use a U beam for this type of experiments (in view of the better suppression of fission fragments) and attack the dark blue region. We will still need the full FAIR MSV properties to go deeply into the region of the r-process nuclei.

## Slide 9
Technical developments
present

## Slide 10
Technical developments
New DESPEC hybrid γ-ray array
12 DEGAS HPGe + 36 FATIMA LaBr3for fast-timing measurements
Compatible with ‘wide’ 24x8-cm2 AIDA Active Stopper + βPlast fast scintillators
Improved efficiency compared with 2021 setup
Plans for front-end improvement of TAMEX electronics for low-energy γ rays

## Slide 11
wave forms recorded by high bandwidth oscilloscope
Technical developments
diamond detectors offer the necessary energy resolution and radiation hardness
sc-CVD diamond detectors testing in collaboration with GSI detector lab
triple-α source: energy resolution 0.8%
energy resolution sufficient for identification of one-proton removal events
design and construction of 2×2×2 prototype
ongoing optimization of charge sensitive pre-amplifiers and FEBEX4 DAQ system
LISA: LIfetime measurements with Solid Active targets

## Slide 12
Technical developments
Tracking station with
18 ALPIDE detectors
Tests with p-beams at COSY Jülich
FOOT micro-strip detectors
ALPIDE tracking station
GADAST readout system
GSI-FAIR In-Kind Contract signed
First procurements completed, construction started
Construction / assembly will be continued in 2024
Test at the FRS
Design of an array with 4x4 crystals (active detector area 40x40 mm²)
Test with off-line sources and with stable-ion beams: efficiency, tracking capability, IP measurement of nucleus-nucleus collisions
12
Micro calorimeters for PID
Micro vertex detector for WASA@FRS
Cryogenic Stopping Cell
Tracking detectors for EXPERT

## Slide 13
On-site construction update
Low-energy
Branch
High-energy
Branch
Ring
Branch
FHF1
FLF2
26th April 2023

## Slide 14
MATS/LaSPEC
Low-energy Cave
High-energy Cave
HEC
LEC
MATS/LaSPEC
On-site construction update
26th April 2023

## Slide 15
Status of TDRs
gSPEC:
  Optional component
  Grant request submitted
Si tracker:
  Funding granted by STFC
  Re-design complete
  TDR expected this year
Ice-target and tensor force detection:
  Funding available
  TDR expected this year
Expected TDRs:
15
27 | approved
0 | submitted
3 | expected
7 | beyond “Day one”
*funding available/secured
11/2025
11/2025
11/2023
06/2023*
07/2024
11/2025
07/2024
07/2025
06/2023*
07/2024

## Slide 16
Status of TDRs: Nuclear moments with gSPEC
16
Regions around the doubly-magic nuclei
Nuclear m moments of excited isomeric states
Single-particle structure and M1 operator
Collective properties and deformation
Custom superconducting electromagnet
  fields up to 2T
Custom ancillary and reformatted HPGe detectors with optimized timing properties
gRISING G. Neyens et al., APP, B38, 1237 (2007)
gSPEC R. Lozeva et al., HI, 240, 55 (2019)
gSPEC
TDR expected 11/2023

## Slide 17
NUSTAR Risk Register (Top 3)
Risk ID | Scenario | Status | Description | Prob | Risk Score | Status/mitigating actions
642 | ES | Accepted | Re-procurement of experimental components due to termination of Russian contracts (NeuLAND, ACTAF2, PAS) | 99.9% | 15 | Costs to be updated in ECB12, but council decision outstanding
173 | ES | Mitigation ongoing | No budget approved for NUSTAR infrastructure | 20% | 12 | Mitigation: fund to be established via NUSTAR MoU. Delays due to FAIR Scientific Review.
358 | ES | Mitigation ongoing | Detection threshold of Si tracker far too high | 20% | 11 | Mitigation: Modules to be replaced with new design. R&D ongoing, new TDR expected this year.

## Slide 18: Substitution for Russian in-kind
design
some delivered DB50 modules
HV distribution
control board
Active target
ACTAF2
NeuLAND HV
Proton Arm
Spectrometer (PAS)
chamber at PNPI
gas system for PAS
at PNPI
straw tubes at PNPI
Combine with ACTAF1
build new/repair broken
Check new technical solutions
Taken up by other collaborators

## Slide 19
NUSTAR ES Start - NUSTART
NUSTART Experiment
  First experiment at FAIR, involving the entire NUSTAR community
  Will take place inside the High-Energy Cave
  Starting immediately following Super-FRS commissioning
  Simple and compact (<3m in beam direction)
Possible NUSTART setups
Passive or Active stoppers (e.g., Si-based detectors)
HPGe detectors (e.g., DEGAS)
Ion Catcher
...
NUSTART
@ FHF2
HEC
Physics goals and setup to be defined
Part of NUSTART setup to provide verification of PID
Likely to include HPGes
Technical requirements met electrical power, heat dissipation, cooling water, LN2 and other technical gases
No costs beyond current planning foreseen

## Slide 20
NUSTAR ES/FS
NUSTAR experiments along high-energy branch of Super-FRS
with SIS18 (ES) and SIS100 (FS) beams
S-FRS High-Energy Branch focal planes
Super-FRS EC
HISPEC/DESPEC
Super-FRS EC
HISPEC/DESPEC
Super-FRS EC
Already planned for operation at FMF2 (EXPERT, tensor force, Super-WASA,...)
and FHF1 (Ion Catcher)
HISPEC/DESPEC
No HISPEC-10 (Slowed-down Beams), MONSTER (limited performance),
AGATA (at FHF2 or FMF2)
AIDA, DEGAS, FATIMA, DTAS, BELEN experiments at FHF1 (or FHF2)
R3B
Experiments as planned in high-energy cave

## Slide 21
NUSTAR ES/FS Summary
Setup | Sub-collaboration | Focal Plane
NUSTART | All | FHF2
EXPERT, tensor force, Super-WASA | Super-FRS EC | FMF2
Ion Catcher | Super-FRS EC | FHF1
AIDA, DEGAS, FATIMA, DTAS, BELEN | HISPEC/DESPEC | FHF1/FHF2
R3B Full | R3B | FHF2
Identified costs beyond previous planning:
NUSTAR contribution to LN2 €30k (@2005)
Platform modification €10k (@2005)

## Slide 22
NUSTAR FS: 2-branch opportunity
S-FRS focal planes
*with additional in-kind contributions
Super-FRS components mostly available
Separate radiation safety area
Parallel activities within tunnel/HEC and FLF3 possible
Increased flexibility and output
Additional components (slits, degraders) needed at FLF2
Data-acquisition hardware (racks etc) needed, estimated cost ~€40k
Short additional LN2 line to FLF3 required, estimated cost ~€5k
AGATA operation at nominal place
  Part of MATS/LaSPEC program

## Slide 23: Critical to success
Acquiring funding for NUSTAR infrastructure through Common Funds
Fulfilling all formal safety requirements to be able to operate the planned set-ups
Getting sufficient Phase-0 beam time for i) testing FAIR/NUSTAR equipment, ii) gaining further operating experience and iii) training scientists and technicians

## Slide 24
Thank you

## Slide 25: Installation Planning – new tool “Planisware”
New look & feel

## Slide 26: Installation Planning – NUSTAR Overview
Current plan contains complete MSV (migrated from MS Project with status from 08/22)
Updated for now ES/FS staging
Sections relevant to ES/FS are used for re-baselining

## Slide 27: Installation Planning – NUSTAR Status
newly added
updated
New block: operation of the high-energy branch requires installation of components in the low-energy Cave (e.g., cryo components, racks,...)
Relevant parties (inc FSB) are informed
Construction milestones should be provided to define the timeline for the installation and commissioning for those components

## Slide 28: Installation Planning – NUSTAR Status
SFRS ES milestones:
M11 (ready for beam) 30.03.2027
M12 (ready for operation) 30.11.2027