## Slide 1: Introduction Beam Time Retreat
11.-12.07.2024
FAIR/GSI Management

## Slide 2: Achievements FAIR / GSI @ 2024
Beamtime 2024 successful with some technical issues and good scientific results
Good progress @ FAIR
  FAIR concrete works finished
  FAIR accelerator installation started
FAIR Council 09./10. Juli 2024
  positive funding steps France / Sweden / Poland in support of the realisation process ES/FS and steps forward towards FS+
  commissioning budget 2024/2025 released

## Slide 3: Our Challenges and path forward
Funding and personnel @ FAIR / GSI remain tight and critical
Shutdown Works / beamtime and FAIR installation require strong prioritization and focus
Ramping up FAIR installation is a must for ES/FS in 2027/2028
Optimisation / Digitalization of administrative processes and tools
FAIR and GSI HostLab - integration process

## Slide 4: Our Challenges and path forward
What do we need to do?
It is vital that
  We have a clear plan on our priorities and have to stay focussed on the essential activities
  We must follow this path in the day-to-day work
  We need to identify well in advance the critical activities and mitigate them
  Integrated communication is key
We keep our optimistic and professional approach towards solutions in these challenging times.

## Slide 5
Beamtime 2024 – Experimental view
Many thanks to the accelerator crew

## Slide 6: FAIR/GSI strategic operation scenario towards FAIR
beam time
FAIR Phase 0
Early Science
140
140+30
140
Project phases (ES, FS, FS+)
2024
2025
2026
2027
2028
2029
2030
Facility availability
200
240
240
Acc. Operation total / days
beam time
100
min. 120*
215
Physics beam time/ days
215
100+30
140
Early Science & First Science+
FAIR Installation of Accelerator Components
FAIR Hardware Commissioning
FAIR Beam Commissioning
UNILAC  EH, SIS18  TH, EX, FRS, ESR  HITRAP, Cryring
SIS18  SFRS  NUSTAR
SIS100 –> CBM
SIS100  SFRS  NUSTAR
FCC OP ready
UNILAC CS ready
PCP reached
early science (ES) 
first science (FS) 
first science + (FS+) 
DR
50
renovation
EH
now
included
still
missing
Pre-paration works
EH
renovation
EH
70
2031
2032
Science
240
240
215
215
POF 5