Preparation for
Dry/Wet Run 24_3
(Oct/Nov 2024)
Peter Gerhard, Hanno Hüther

---
Dry/Wet Run 24_3 (2024-10-21 to 2024-11-08)
    excerpt from ICU Project Test and Release Plan
- Preparation status: Still in rough planning,
  time frame for commissioning currently in negotiation
- Proposal for detailed planning to be prepared
  by Peter & Hanno

---
Dry/Wet Run 24_3: Major Phases
    excerpt from ICU Project Test and Release Plan
- Ensure dry operation of all required devices
- Verify chopper control and machine protection
- Produce beam and use beam diagnostics to analyze

---
Next Steps
Currently planned as next steps for dry run preparation:
- Detailed planning (in preparation,
  to be discussed in ICU JF on 2024-10-02, 13:30 to 15:30)
- Coordination with equipment specialists regarding requirements for beam production and commissioning
- Follow-up progress on Chopper Control Interface implementation
- Suggestions and issue reports welcome!

---
Outlook: Wet Run in Summer 2025
    excerpt from ICU Project Test and Release Plan
- Goal: Test of production system prototype for 2026 beam time including beam transfer to SIS18
- Preparation status: Time frame and machine availability confirmed by OPE

---
Outlook: Wet Run in Summer 2025
Preparation status: Time frame and machine availability confirmed by OPE

---
Questions?
Suggestions?
Comments?