# Annex: Additional Details on Application Classes

Conway's Law [1, 2] states that software structure mirrors the communication dynamics of its creators, shaping both its architecture and evolution. Just as a garden needs constant attention to thrive, our software and community need continuous nurturing to stay welcoming and sustainable.

Factors influencing a project's classification include team size, upstream and downstream dependencies, operational risk, codebase size (measured in units of 'kilo Source Lines of Code', 'kSLOCs' [3-5]), and financial costs (e.g., licensing, tooling, infrastructure costs).

The resource and cost thresholds outlined in the application classes aim to guide the estimation of a software project's total cost of ownership (TCO) over a meaningful time-frame. For consistency and comprehensive planning, the TCO is recommended to be evaluated over a standard period of five years. This duration is chosen to adequately account for technology obsolescence, staff turnover rates – including the tenure of Master/PhD students and the duration of short-term collaboration contracts – and other dynamic factors. By including considerations such as licensing, tooling, infrastructure, and personnel costs in the TCO assessment, we ensure that projects are accurately classified. This approach facilitates a balanced alignment with the organisation's financial sustainability and operational requirements, promoting a strategic and forward-looking perspective in project planning and execution.

## Summary of the application classes

- Application Class 0: Targets software exclusively developed and used by individual developers.

  - Decision Authority: Individual, (with approval from a technical-group or department lead.)

  - Examples include simple (analysis) scripts and spreadsheet macros, reproducible within a couple of days. Projects <2k lines of code and incidental  costs incurred <5kEUR

This class allows for flexibility and innovation at the individual level, recognizing the lower risk these projects typically pose.

- Application Class 1: Applies to software developed or used by 8-16 members within the same organisational unit or group.

  - Decision Authority: Team consensus, with division or experiment lead approval.

  - Examples include: small libraries and tools, reproducible within a few developer-months ; Analysis codes used to generate results for articles or PhD Theses. Projects <100k lines of code and incidental costs incurred <30kEUR

This class introduces structured practices to ensure maintainability and usability across small teams.

- Application Class 2: For software that spans multiple teams or departments,  or with 3rd parties

  - Decision Authority: Division or experiment lead. Technology Transfer should be involved

  - Examples include major libraries or domain-specific infrastructure, reproducible within a few developer-years. Projects >100k lines of code and incidental costs incurred <220kEUR annually.

This class addresses the increased complexity and risk with comprehensive standards for collaboration, quality, and project management.

- Application Class 3: Reserved for large-scale projects

  - Decision Authority: Directorate or a designated technical committee. Technology Transfer should be involved

  - Examples: extensive databases and CI/CD systems. Projects with >1M lines of code and incidental costs >220 kEUR annually.

This class mandates the highest standards due to the significant risks and costs involved, emphasizing strategic planning, risk management, and sustainability.

Minimum Quality standards apply to each higher class.

## Application Class 0

- No strict policies are mandated for individual and ad-hoc development projects. However, developers are encouraged to engage with best practices in software engineering, including algorithms and design patterns. This encouragement comes from understanding that many operational tools begin as simple scripts and that integrating sustainable design principles from the start is more efficient than retrofitting them later. Technical and line management should support and invest in this learning process to foster a foundation of quality and risk mitigation from the outset.

- Legal aspects such as third-party rights should be observed and documented accordingly. For example, the software uses existing licences or software - the licensing conditions of these need to be taken into account.

- Version control should be used from the outset, and contributions to the software documented.

- Licensing: If the code is to be assigned an Open license, a review with the supervisor is mandatory.

## Application Class 1

For software primarily developed within specific research groups or departments and without significant downstream dependencies, the following minimum quality standards must be fulfilled for this class:

- Documentation: README.md: a concise domain-specific overview of the project's purpose and usage.

- Code Quality and Automation: Maintain code in public repositories. E.g., https://github.com/ or https://git.gsi.de/

- Testing:  Create tests to check that each part of the software works correctly, including how different elements work together.

- Benchmarks: define application-related (micro-) benchmarks to avoid premature optimization.

- Code Reviews: enforce a (at least human-based) code review process to ensure quality assurance.

- Coding Standards:

  - Follow core language standard coding practices and incorporate team-specific adaptations. New contributors should be able to participate in the development of the software as documented in the README.

  - Mandatory supervisor review process before public release.

Open Source and Standards:

  - Commit to Free/Libre Open Source Software and F.A.I.R. principles.

  - Choose appropriate LICENSE options: either

      - GPLv3 (the default)

      - LGPLv3 (more flexible if co-used by externals and/or industry), or

      - Apache 2.0

Code Maintenance and Style: Documentation of dependency hierarchy and – where known – downstream dependants.

Recommended:

- CORE_DEVELOPMENT_GUIDELINE.md:[6] outlining quantifiable metrics, lean and clean code practices.

- Warning & Static-Code-Analysis reporting via e.g. Sonar, Snyk, … (-Werror).

- CORE_NAMING_GUIDELINE.md [7]& CORE_FORMATTING_GUIDELINE.md: follow established naming and formatting guidelines to maintain consistency[8].

- Enhance and update the codebase to match evolving language and  library standards. Ensure the code improves over time, reducing maintenance burdens and risks in the medium to long term.

- Project Management: Kanban methodology & accounting of actual effort spent on software development and design

- Code Publication:

    - The code used to generate findings (with the data) should be published in a suitable repository with a persistent identifier generated for each new release.

    - Machine-readable metadata should be provided in (XML/JSON): CodeMeta and as a citation reference [REF] e.g. Citation File Format (CFF).

## Application Class 2

For software that extends beyond a single research group or department, impacting multiple teams or requiring cross-unit collaboration, Application Class 2 introduces additional quality standards to address higher risks associated with maintenance, dependencies, and operational impact:

Inherits Class 1 requirements, recommendations from Class 1 become mandatory

- Project Lifecycle: Clearly define project lifespan, service-level expectations, and maintenance plans, considering periods like 3, 5 years, or indefinite, to align with organisational needs and software lifecycle.

- Code Maintenance and Style: Continuous Integration (CI): implement CI pipelines for automated metric evaluation and quality compliance checks.

Recommended:

- Conduct regular security and GDPR compliance audits.

- Boy-Scout-Rule: continuously improve and update the codebase to keep up with evolving language and library standards, ensuring the code is better than when initially found, and to minimise the medium- to long-term maintenance burdens and risks.

- Community Engagement:

  - Establish a CODE_OF_CONDUCT.md to foster an inclusive and respectful community.

  - Create a CONTRIBUTING.md guideline, including a 'Contributor License Agreement'i to clarify rights transfer to GSI/FAIR.

- Advanced Continuous Integration and Delivery: implement a comprehensive CI/CD pipeline to automate testing, integration, and deployment, ensuring rapid and reliable delivery cycles.

- Enhanced Project Management Practices:

    - Bus Factor[8] ≥ 3 (global project, tbd.)

    - N.B. perhaps also definition for each sub-components!

    - Adopt agile methodologies like Kanban or equivalent for effective change tracking, priority management, and effort tracking, including backlogs, epics, and burn-down charts.

    - Monitor personnel and resource allocation closely, and conduct regular evaluations of the project's total cost of ownership to ensure alignment with organisational goals and resources.

## Application Class 3

This involves software developed or software infrastructure integration that may affect the operation of the GSI/FAIR facility and organisation. Since this level involves non-negligible risks and costs to the facility, even more stricter quality standards must be fulfilled for this class and that may be up for review/definition by a committee designated by the directory. Provisionally the following aspects may be relevant for this level:

Inherits Class 1 & 2 requirements, recommendations from Class 1 & 2 become mandatory

- Enhanced Project Lifecycle and Governance:

  - critically define project lifetime and maintenance plans, ensuring alignment with organisational strategies and objectives.

  - evaluate total-cost-of-ownership to inform decision-making processes.

  - regularly review and adjust project plans to respond to new insights and changing conditions.

- Risk Management and Compliance:

  - regular security audits and privacy impact assessments, especially for sensitive and critical infrastructure.

  - establish a dedicated technical compliance team to oversee, guide and implement these processes.

- Enhanced Transparency and Open Collaboration:

  - promote a culture of transparency by openly sharing source code, development processes, and project governance, fostering community contributions.

  - deploy and utilise open infrastructure that supports open collaboration

- Strategic Avoidance of Vendor Lock-in:

  - prioritise use of open standards and open-source software to maintain organisational control over technological infrastructure and ensure adaptability.

  - integrate vendor lock-in avoidance strategies into project planning and procurement, favouring free/libre open-source alternatives.

  - documentation & risk-analysis for proprietary and closed-source solutions

- Sustainability and Efficiency:

  - highlight free and open-source software's role in fostering sustainable and efficient research software engineering (RSE) practices, such as reusing existing solutions and contributing to community projects.

  - encourage active contributions to the sustainability of the open-source ecosystem, including upstream project improvements and community engagement

- Talent Attraction and Retention:

  - Highlight the organisation's commitment to Free/Libre Open Source Software (FLOSS), prioritisation to transparency and public contribution as a draw for talented software engineers.

  - Showcase successful open-source projects and contributions in recruitment efforts.

- Scalability and Performance:

  - Establish benchmarks for scalability and performance, ensuring the software can support organisational growth and adapt to future needs.

  - Implement regular performance review cycles to identify and address potential bottlenecks.

[1] Melvin E. Conway: "How Do Committees Invent?". In: Datamation (1968) (pdf)

[2] Casey Muratori, "Lecture: The Only Unbreakable Law", (55" video + summary)

[3] COCOMO model)

[4] Donald J. Reifer, Barry W. Boehm, and Sunita Chulani. “The Rosetta Stone Making COCOMO 81 Estimates Work with COCOMO II.” (1999). (paper))

[5] Jairus Hihn Lum, Mori Khorrami, "Handbook for Software Cost Estimation", Jet Propulsion Laboratory, Pasadena, California, 2000, (paper)

[6]e.g. similar to the following example: https://github.com/fair-acc/graph-prototype/blob/main/CORE_DEVELOPMENT_GUIDELINE.md

[7]for example: https://github.com/fair-acc/graph-prototype/blob/main/CORE_NAMING_GUIDELINE.md

[8]The ‘Bus Factor’ is a measure of risk in software development, indicating the minimum number of team members whose sudden unavailability (e.g., due to leaving the project or being unable to work) would halt project progress or cause significant disruption. It reflects the project's resilience against unexpected losses of key personnel.