## Slide 1: 7. Treffen HKR-Modernisierung ICU project planning until beamtime 2026 and goals for the wet run July 2025

## Slide 2: Achieved milestones and activities in progress
achieved
in progress
pending
cancelled
Final status after
Wet Run November 2024
to be clarified

## Slide 3: Achieved milestones and activities in progress
achieved
in progress
pending
cancelled
Updated
... work in progress
to be clarified
new activity
critical

## Slide 4: Project planning 2025

## Slide 5: Project planning 2026

## Slide 6: Major Milestones
Wet Run 2025
  Independence from legacy control system achieved
  Beam transfer to SIS18 ready
Wet Run 2026
  Upgrade from Emergency System to production prototype completed
  All fundamental mechanisms implemented
  All high-priority features ready
Beamtime 2026
  All must-have features ready
  Production readiness achieved

## Slide 7: Wet Run July 2025
Immediately after beamtime, only 1 day for conversion to new control system planned
Primary goal: beam injection into SIS18 (first and possibly only test run together with SIS18)
Secondary goal: verification of independence from old control system and HKR UNILAC equipment – to be sure we did not completely miss something

## Slide 8: Next steps
Coordination of wet run preparation
  follow-up of results from wet run
  changes within LSA framework
  adaptation of applications
  development of model
  HKR Modernisierung
Detailed planning of wet run
  special attention to the conversion