## Slide 1: LCM schemes and work estimates, SCM and local cryo
S. Pietri

## Slide 2: SCM phase 1 (as soon as possible)

## Slide 3: Local cryo phase 1

## Slide 5: Time estimates phase 1 (F. Wamers)
Branch | Time for phase 1
T | 5 days
P | 16 days
M | 18 days
B | 6 days
H | 9 days
L | >skipped<
G | 4 days
58 days but can be //

## Slide 6: Branch T cryo phase 2 commissioning Cryo2

## Slide 7: Other branches
CWU: to 70 K faster.
Time estimate: few days per branch for part 1, few week for part 2?

## Slide 8: Phase 2 SCM

## Slide 9: Phase 2 SCM (NMR and hall probes)
done per triplet of magnets
2 weeks, including calibration? more on IO commissioning

## Slide 11
L
Not ES
Not ES
Not ES
ES just bypass

## Slide 12: Resources estimates, Cryo phase 2