Session Chair Template for Documentation of Action Items

| Workpackage | Required Action/Activity | Activity Owner | Due Date |
| --- | --- | --- | --- |
| Procurement of QPU testing equipment | Planning: - Analyze “preparation” work (mounting into cryostat) for better time estimate. Consider “training dummies”? - Analyze number of needed feedboxes for anticipated testing campaign in order to define priorities at STF - Estimate additional manpower needed | ASz |  |
|  | Infrastructure: Start procurement of additional infrastructure needs | ASz, TPa |  |
|  | MFM systems: Investigate bottlenecks for availability of measurement systems. Define options for speed up, e.g. for rotating coils | ASz |  |
|  | Testing program: Consider “reduced testing” program in case the system is incomplete at delivery of QPUs; Both for the qualification of the prototypes as well as for the series QPUs | ASz |  |
|  | Testing: Consider cross calibration to JINR units | ASz |  |
| Thor Status | Staffing: Make sure that team can be stabilized over whole testing period -> Management meeting | SPL, Management |  |
|  | Infrastructure: Analyze further upgrade for infrastructure especially regarding preparatory work | ACh, ASz |  |
| QDM integration | Workflow: - Analyze optimization of GSI interference at BNET - Review lack of decision and progress strategy. | TWi, AWa, MJa, PSz, PKn; SPL, WPL |  |
|  | Components: - Review UHV performance and define further strategy - Review corrector performance, define recipes for testing/acceptance. | SWi ABl, JKe, CRo, ASz, TWi |  |
| QDM NCRs | Bandages: Investigation on status of delivered units to be initiated | PKn |  |
|  | Workflow: Develop recipes for treatment of NCRs if possible (especially: steerer performance) | SCM |  |
|  | Methods: Development of quench location detection method by time domain reflectometry: options and needs to be defined. | PKo |  |
|  | Cold Terminals: Define strategy for Cold Terminal investigation |  |  |
| Quench detection | Staffing: Resources MES to be reviewed | CRo, WFr |  |
|  | Grounding: check the grounding of the local cryo components and related cabling | AIl, PSz, TEi |  |
|  | Installation and commissioning: define clear scope of both packages | HHa, PSz, JSc, SRe |  |