## Slide 1: Status of the FAIR pbar target: Target handling study
(M. Helmecke)

## Slide 2: Outline
General overview of the pbar separator
The layout of the target station
Activation of target and magnetic horn
Content of the target transportation study
How will be the activated components handled?
Outlook

## Slide 3: Overview
Anti-Proton-Separator
Building 6c
Super-FRS Building

## Slide 4: Sections of the pbar separator
PS01 (vac.)
PS01 (air)

## Slide 5: Target station with mounted target and magnetic horn
BEAM

## Slide 6: Target and magnetic horn in detail
5 Nickel rods (3mm diameter, 100 mm length)
surrounded by graphite
in aluminum block, titanium windows
CERN ACOL Horn- inner conductor
I= 400 kA

## Slide 7: Assemblies to be disposed
m ≈ 70 kg
m ≈ 120 kg
I= 400 kA
Activation of
about 1011 Bq!

## Slide 8: Equivalent dose rates during operation: Horizontal Cut

## Slide 9: Residual dose rate around target station I
air
concrete
concrete
air
iron
Handling Area
Restricted area („Sperrbereich“)
Controlled area („Kontrollbereich“)
Monitored area
(„Überwachungsbereich“)
According to
Radiation protection law („Strahlenschutzverordnung“):
Critical value for professionals: 20 mSv/a
The dose has to be As Low As Reasonable Achievable (ALARA)!
BEAM

## Slide 10: Residual dose rate around target station II
According to Kraftanlagen Heidelberg even after a cooling time of 1 week remote handling is necessary!
Most problematic isotopes:
54Mn (T1/2 = 312.13 d)
51Cr (T1/2 = 28 d)
48,49V (T1/2 = 16 d, 329 d)
56,60Co (T1/2 = 77 d, 5.3 yr)

## Slide 11: Activity/Dose after Cooling
56Co, t1/2 = 77 d

## Slide 12: How to transport the components to the hot cell?
Start point
End point

## Slide 13: Overview
Anti-Proton-Separator
Building 6c
Super-FRS Building

## Slide 14: Transport concept in building 6c
Transport container moves to the shaft (1-2).
Crane of carrying frame of the shielding flask lifts up the component (3).

## Slide 15: Bring the target out of the target station
Top view, beam from left to right. Inner part of target station is always shielded

## Slide 16: Overview of transport in building 6c
1
2
3

## Slide 17: Transportation study of Kraftanlagen Heidelberg
Analysis of our handling concept
  expected radiation exposition
  legal aspects („Genehmigungsfähigkeit“)
  case of intervention
Functional specifications of components
  transportation container
  transport trolley
  shielding flask
Required follow-up studies

## Slide 18: Target station and transport container in tunnel (E 10)
Process sequence:
Transport container is placed in front of target station.
Door of target station and transport container are opened.
Component is gripped by a quick coupling system.
Trolley moves the component via rail system into the transport container.
Doors are closed.
Trolley
Coupling
system
Rail system
Front door (for
intervention only)
Inner door

## Slide 19: Overview of transport in building 6c II
1
2
3

## Slide 20: Shielding flask: dose rate calculations
Agreement: Design according to a dose rate at the surface of max.100 µSv/h.
FLUKA
Cross-check with Microshield
part 3: 1250mm-3000mm
max. 98 µSv/h
part 2: 850mm-1250mm
max. 95 µSv/h
part 1: 0-850mm
max. 72 µSv/h
[Sv/h]

## Slide 21: Shielding flask: technical design
Subsystems:
Carrying frame
Traverse for crane
Mobile operator panel
weight: 25 tons

## Slide 22: Transport in E20 (ground level)

## Slide 23: Transport outside of the building
First positive statement of authorities for transportation concept
is already obtained.
Special design for trailer necessary;
no standard vehicle avaliable.
200 m
flat surface

## Slide 24: Layout of hot cell in Super FRS building

## Slide 25: Hot cell of Super FRS: Side view

## Slide 26: Strategy for the case of intervention
Collaboration with Kerntechnischer Hilfsdienst (KHG) is planned. Own equipment would not be cost-efficient.
More detailed analysis only possible, when actual plans of the building and the manipulators are available.
www.khgmbh.de

## Slide 27: Outlook & follow-up-tasks
Following study on target station starts this month:
- Detailing of the transfer concept (target station -> transport container -> shielding flask)
- Concept of mounting and media (dis)connection for target and magnetic horn
Preparation of detailed specifications of handling components is in progress
Detailing of intervention concept, when plans are avaliable
Infrastructure requirements on Super FRS building
Thank you for your attention!

## Slide 28: Appendix
 | FAIR | CERN (AC+AA) | FNAL
E(p), E(pbar) | 29 GeV, 3 GeV | 25 GeV, 2.7 GeV | 120 GeV, 8 GeV
acceptance | 240 p mm mrad | 200 p mm mrad |  30 p mm mrad
protons / pulse | 2 × 1013 | 1 - 2 × 1013 | ≥ 5 × 1012
pulse length | single bunch (50 ns) | 5 bunches in 400 ns | single bunch 1.6 µs
cycle time | 10 s | 4.8 s | 1.5 s

## Slide 31
PSI

## Slide 33: The Magnetic Horn
reactio products
B  1/r
primary beam does not hit the horn