## Slide 1
- SHORT REPORT FROM MECHANICAL WORKSHOP (GSI OCTOBER 2014) .
STT SYSTEM, A PROPOSAL FOR A NEW ASSEMBLY LAYOUT.
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 2
SPLIT SETUP OF STT ADVANTAGES …
…… ACCESS FOR MAINTENANCE EASY & SMART,
SIMPLER MOUNTING/DISMOUNTING PROCEDURE,
TRANSFER TO HYPERNUCLEAR SIMPLIFIED …….
- RECOMMENDATIONS MADE BY LARS DURING THE FRASCATI MEETING……..
- ALTERNATIVE PROPOSAL FOR THE CENTRAL TRACKER ASSEMBLY PROCEDURE (PRELIMINARY).
… FOR THE STT ASSEMBLY PROCEDURE HAS BEEN
DEVELOPED TWO MAIN TOOLS…
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 3
- HALF ST_TRACKER
- HALF SERVICES SUPPORT FRAME
THE STT ASSEMBLING AND HANDLING TOOL
IS FORMED BY:
- A RIGID AND PRECISE SUPPORT TABLE;
- A SHIFTING SYSTEM WITH RAILS AND
SKATES.
1^ TOOL) -THE STT ASSEMBLING AND HANDLING TOOL: BASIC CONCEPTS……..
INSIDE VIEW
RAILS AND SKATES DETAILS
THE SERVICES FRAME IS FIXED ON THE HANDLING TOOL.
THE STT HALVE IS FIXED ON THE HANDLING TOOL.
ALL THE CABLES AND THE GAS PIPES ARE ASSEMBLED. (CABLES PATH ARE NOT SHOWED)
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 4
OUTSIDE VIEW
THE SERVICES ASSEMBLING MENAGEMENT APPEARS OPTIMIZED.
THE STABILITY OF CABLE DUCT HAVE TO BE VERIFIED.
- IMPROVEMENT
- CONCERN
1^ TOOL) -THE STT ASSEMBLING AND HANDLING TOOL: BASIC CONCEPTS……..
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 5
2^T0OL) -THE AUXILIARY SUPPORT STRUCTURE: BASIC CONCEPTS …..
AUXILIARY SUPPORT STRUCTURE
CENTRAL SUPPORT FRAME
VERTEX
CROSS PIPE
PIPE SECTOR 1
RAILS SYSTEM FOR SHIFTING
THE CROSS PIPE, THE VERTEX WITH SERVICES, AND THE PIPE SECTOR 1, ARE ASSEMBLED ON THE “AUXILIARY SUPPORT STRUCTURE”.
- A RAILS SYSTEM HAS BEEN IMPLEMENTED.
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 6
- STT AND SERVICES FRAME: ASSEMBLY PHASE ON THE AUXILIARY SUPPORT SCTRUCTURE ……..
THE STT HANDLING TOOL IS PLACED NEAR THE
AUXILIARY STRUCTURE, ALIGNED AND FIXED ON IT.
1 STEP
THE “STT SYSTEM” (STT PLUS SERVICES FRAME) IS
SHIFTED TOWARD THE “CENTRAL FRAME”.
2 STEP
THE “STT SYSTEM” IS CONNECTED ON THE
CENTRAL FRAME.
3 STEP
STT HANDLING TOOL
AUXILIARY SUPPORT STRUCTURE
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 7
- CENTRAL TRACKER OPENING SYSTEM DURING THE MAINENTANCE PHASE……..
THE STT AND SERVICES FRAME ARE SHIFTED
OUT ON THE RAIL SYSTEM.
THE STT AND SERVICES FRAME ARE
DISCONNETED FROM THE SUPPORT FRAME
AND CONNECTED ON THE HANDLING TOOL.
1 STEP
2 STEP
AUXILIARY SUPPORT STRUCTURE
NB. IF IT IS NOT 'NECESSARY TO CARRY OUT THE STT, THE
HANDLING TOOL IS NOT NEEDED.
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 8
- CENTRAL TRACKER OPENING SYSTEM DURING THE MAINENTANCE PHASE……..
AUXILIARY PLATFORM
AUXILIARY SUPPORT STRUCTURE
STT AND SERVICES FRAME ARE SHIFTED TOGHETER ON THE RAIL SYSTEM
FREE SPACE TO OPERATE AT THE SAME TIME ON THE VERTEX AND ON THE STT.
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 9
- AUXILARY SUPPORT STRUCTURE PLUS STT ASSEMBLING AND HANDLING TOOL MAIN DIMENSIONS ……..
FRONT VIEW
LATERAL VIEW
4300mm
4500mm)
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 10
- CENTRAL TRACKER INSERTION SYSTEM IN EXPERIMENTAL HALL ……..
PICTORIAL TOP VIEW
AUXILIARY PLATFORM
AUXILIARY SUPPORT STRUCTURE
- TO BE AGREED WITH THE EMC-BW PEOPLE
1800mm (DISTANCE PLATFORM / MAGNET DOORS)
5600mm (PLATFORM
DIMENSION)
5800mm (PLATFORM
DIMENSION)
IT DEPENDS ON THE ARRANGEMENT OF THE RACKS
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 11
- CENTRAL TRACKER INSERTION SYSTEM IN EXPERIMENTAL HALL ……..
PICTORIAL FRONT VIEW
AUXILIARY PLATFORM
AUXILIARY SUPPORT STRUCTURE
- TO BE AGREED WITH THE EMC-BW PEOPLE
1300mm (DISTANCE BEAM AXIS / PLATFORM
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)

## Slide 12
DUE TO THE MODIFICATION OF MANY COMPONENTS:
1) IT MUST PROCEED TO VERIFY LOADS , SKATES FRICTION AND GENERAL MECHANICAL
BEHAVIOUR.
(IN PARTICULAR IT SEEMS PROBLEMATIC THE STABILITY OF THE SERVICES FRAME)
2) THE FUNCTIONAL ASPECTS OF THE PROPOSED SOLUTIONS HAVE TO BE FURTHER VERIFIED.
3) THE WHOLE “CENTRAL TRACKER INSERTION “ OPERATION MUST BE CHECKED AND REORGANIZED.
- ALL PHASES THAT INVOLVE THE CROSS PIPE ARE STILL TO BE ADDRESSED.
- ALL PHASES THAT INVOLVE THE PIPE SECTOR_1 ARE STILL TO BE ADDRESSED.
- OTHER ITEMS TO BE SOLVED -
- PRELIMINARY ANALYSIS OF THE CONSEQUENCES ARISING FROM THE CHANGES MADE …….
- NEW AND OLD PROBLEMS YET TO BE RESOLVED……..
DECEMBER 2014 / JULICH / PANDA GM / D. ORECCHINI (LNF-INFN)