## Slide 1: Micro Vertex Detector of PANDA Strip Detector
PANDA Mechanics Meeting
Vienna 2015.11.30

## Slide 2
Work in Progress
Design
  Stave (prototype fixed)
  Arrangement of Service lines (goings on)
  Disc attachment and Structure (pixel/strip) (goings on,FEM Calculation)
  Manufacture
  Two Barrel (4) Staves with cooling modules as Prototype mechanical hybrid at IKV
  Disc Support for Readout electronics mechanical hybrid at IKV
  Manufacturing of Stave structure with Cooling jigs manufacturing
  Manufacturing of Disc support structure jigs manufacturing
  Quality controls New X-ray machine assembly at ZEA 1
  Thermal hydraulic investigation and tests
  Hydraulic Test at ZEA 1 (Flow rate and temperature variation)Test rig upgrading: automatization (neu pump)
  Investigation of cooling pipes
  FEM Validation
  Disc deformation behaviour (Presentation from Dirk G.)
  Half shell deformation behaviour

## Slide 3: MVD Stave Barrel 4 Prototyp
Mechanical
Prototype
Full equipped
Prototype
Top view
Bottom view
Currently two pieces are laminated at IKV Aachen

## Slide 4: MVD Strip Disc cooling module
Draft
CFRP Preprag
Carbon foam
Cut outs for Chip positioning ?
Better cooling
Difficult to install the flexfoil with Chips
Currently two pieces are laminated at IKV Aachen

## Slide 5: MVD Strip Design
Frame Do/Di =282/274 mm
Disc Do/Di =265/144 mm
Barrel Do/Di =259/259 mm
Main Dimension
157
141

## Slide 6
Hydraulic Tests
U-Tube Type4 (fi 1.8mm *720 mm)
Delta Pmax ~ 0,50 bar is to verify

## Slide 7
Arrangement of the cooling tubes in front of the MVD
MVD Strip Barrel
arrangement of the Cooling tubes
Advantage
Lower pressure drop
Less tubes over the GBT
Disadvantage
Less space for services lines at Pixel Barrel

## Slide 8: MVD Strip Barrel Service lines
Arrangement of the cooling tubes
in front of the MVD Strip Barrel
View from the outer part
Draft

## Slide 9: Barrel 3 Service lines
Arrangement of the cooling tubes and cables
in front of the MVD Barrel 3
View from the inner part
Draft

## Slide 10: Barrel 4 Service lines
Arrangement of the service lines
in front of the MVD Barrel 4
View from the outer part
Draft

## Slide 11
Outlook
Design
  optimize the service lines, (support and connections points)
  Disc structure with cooling hybrid
  Tube and cable routing
  Manufacture implementation
  Manufacturing of father Stave hybrid structure with cooling
    Manufacturing of Stave structure with Cooling
    Manufacturing of further cooling modules
    Manufacturing of jigs for alinements
  Test hybrid of disc cooling module
  Development and manufacturing of disc support structure
  Development and manufacturing of jigs ( manufacturing, alinements, assembling)
  Manufacturing of Disc support structure
  Production controls
  Quality controls New X-ray machine assembly at ZEA 1
  Hydraulic and Thermal investigation
    Test rig automatization
    Extended pressure drop investigation (until control panel)
  Thermal tests with complete Double-Stave (Pressure drop, leakage)
  Quality Control (Delamination, glue, leakage, pressure…)
  FEM Validation
  Thermal investigation (full equipped double stave)
  Mechanical deformation behaviour