## Slide 1: machine status
CRYRING@ESR & HITRAP
CRYRING@ESR
  Commissioning run with beam
      ~ 50% of planned measurements done (local bumps, life time, scan app., emittance at injection, two of three detectors, etc.)
  E-Cooler
      leak and obstacle removed – pumping now, bake out starts Sep-19
      software/hardware to be prepared before next commissioning with beam
  planned commissioning runs with beam
      Oct 2018: E-Cooler in DC mode test, Injection Kicker test
      Dec 2018: E Cooler in ramped mode, „accel.-cool-store“ test
  misc
      laser beam lines installed
      bake out second detector together with electron cooler
HITRAP
  tests ongoing – achieved storage times of several minutes for O8+