* pLinac
  + Kickoff Circulator: BANF not possible, “Deckvermerk” from FAIR missing, EDMS Spec delayed -> QA
  + pLinac Building: infrastructure, cooling water - > meeting with FSB / Company Steag (old planning data)
  + Heater power supply klystron #6 (?) mechanical damaged -> returning to manufacturer (send out via PSP...)
  + FAIR in contact with Thales / Klystrons (Sonia Utermann)

* UNILAC RF systems
  + roof water leakage problems
    - RF amplifiers and power supplies covered by plastic sheets (temporary)
  + UNILAC tunnel to be closed this afternoon
  + air cooling system working since this morning
  + powering up the RF systems, interlock checking



