## Slide 1: Operations - 26.03.2019
Chart: 
| beam on target | interruption | setup + adjust + source changes
 | 1890.3 | 203.75 | 273
Beam Time ongoing (see very preliminary statistics from Feb 21th – Mar 26th 9:00)
  exceptional good availability (incl 3-Source-Operation + all UNILAC-branches in parallel)
Problems/ Issues:
QQ and A4 control is not self protecting, there a certain risk, to badly damage the A4 amplifier in case operators making a simple mistake (critical in night shifts)
machine availability | Not in failure mode
UNILAC Users | 87%
UNILAC SIS-Transfer | 97%
SIS18 | 99%
HEST | 90%
2016
2014
scheduled experiments*
*much less complex parallel operation modes compared to 2014/2016 (no ESR, no FRS, no PB, no U)

## Slide 2: parallel operations example 23.03. late shift – from OLOG

## Slide 3: technical problems - top 10
*independent if any experiment is affected
by duration*
by number of events