## Slide 1
Preparation of the new Innovation Pilot project
Shaping our Future
Maurizio Vretenar
TIARA Meeting, 1 July 2019, GSI
Notes: Why do we need ARIES

## Slide 2: The Innovation Pilot in the RI Workprogramme
The H2020 Workprogramme 2018-2020 for European research infrastructures with all details of the 2020 calls is in the final verification phase after approval on May 7th.
We are going to apply to the call «INFRAINNOV-04-2020: Innovation pilots» that foresees 3 projects of 10 M€ each addressing innovation in 3 domains: light source technologies, detector technologies, accelerator technologies. Non-competitive call, each community is expected to submit one project that will be approved if evaluated beyond an acceptance threshold.
TIMELINE:
Open call 28 November 2019
Deadline for submission 17 March 2020
Result of evaluation end of 2020
Possible project start May 2021
(at end of ARIES on 30 April 2021)

## Slide 3: Contents of the new project (from workprogramme)
3 components:
Technological roadmaps in partnership with industry
«Development» of technologies.
«Prototyping» of technologies.
Key points:
RI Networks
Technological developments in partnership with industry
Use of large scale platforms

## Slide 4: Additional remarks and requirements
The Workprogramme text has been slightly modified following our requests, to include accelerator applications.
Is required a sustainability plan for further implementation of the strategies defined in the project (i.e. a longer-term vision).
Proposals should reinforce partnership with industry via transfer of knowledge and other dissemination activities, activities to promote the use of research infrastructures by industrial researchers, involvement of industrial associations in consortia or in advisory bodies.
Projects under this action will be complementary between them (i.e. with LEAPS and AIDA-3) and should cooperate with ATTRACT and avoid overlaps. Proposals should foresee a dedicated task or work package and earmark appropriate resources.
Proposals should also build on results from past/ongoing projects, such as AMICI, or the one funded under topic INFRAINNOV-02-2019.

## Slide 5: Proposed structure of the new Pilot
Activity | TRL | Initial proposal (2021-25) |  |  | Second stage (2022-25) |  | 
 |  | Individual EC contribution | N. of projects | Total budget | Individual EC contribution | N. of projects | Total budget
Strategies |  | 300 k€ | 5 | 1.5 M€ |  |  | 
Developments | 2 – 3 - 4 | 100 k€ | 15 | 1.5 M€ | 100 k€ | 10 | 1.0 M€
Prototypes | 4 – 5 - 6 | 500 k€ | 6 | 3.0 M€ | 500 k€ | 4 | 2.0 M€
TOTALS |  |  |  | 6.0 M€ |  |  | 3.0 M€
Following the text of the call, the project may be divided in 3 types of components: strategies, developments, prototypes.
The Working Group on Sustainability of TIARA/ARIES has proposed an indicative repartition between the 3 components, and has advised two calls for projects (at project start and after 1 year)
The repartition of actions is purely indicative, the final decision will be taken based on the proposals received.
In addition, we need 3 general Workpackages:
  Management and Coordination
  Training and Education
  Industry involvement and knowledge transfer
+ coordination, training, KT

## Slide 6: Call for proposals
Letter sent on May 15th to all mailing lists of our EU accelerator projects, asking to spread the information.
Was included a template form (5 pages) to be filled in to allow the evaluation of the proposals.
Transparent process:
Set-up a section of the ARIES Web Site with all the information on the internal call for proposals (https://aries.web.cern.ch/content/accelerator-innovation) and a mail address for questions and submissions innovation.pilot@cern.ch

## Slide 7: Basic principles of the new project
Although we have organised a bottom-up call for proposals, we do not want an unstructured collection of mini-projects, originated in one single institute, with some additional industrial partners («à la ATTRACT»).
We must keep some important dimensions of our strategy for accelerator development that have emerged from our experience with Integrating Activities:
A project structured in well-identified and coordinated «themes».
European integration, in particular for smaller countries.
Connections and cross-fertilisation between laboratories, universities, industry.
Long-term time span of the R&D, beyond the needs of specific ongoing projects.
Co-funding, projects integrated in the work programme of our laboratories.
Partial two-stage submission as experienced with the ARIES proof-of-concept.
This strategy must be reflected by our Evaluation Criteria.

## Slide 8: A Project structure in Themes
The different actions (strategies, developments, prototypes) can be organised in Themes, with a theme (workpackage) coordinator.
The ideal configuration would be having for each theme a strategy/roadmap and a number of projects at different TRL level.
Strategy
Development
Prototype
Theme 1
Development
Strategy
Development
Theme 2
Development
Development
Strategy
Development
Prototype
Theme N
Prototype
…
+ additional Themes (workpackages) for coordination, training, KT
Governance and Project follow-up
We need a different governance structure to follow-up the progress of the individual actions and to evaluate their results (again, we don’t want to follow the ATTRACT model).
Ideas: Project Coordinator supported by a Follow-up Committe that will report progress to the Governing Board.
Funding (2 or more allocations) can be stopped or delayed in case of indentified problems.

## Slide 9: Evaluation of actions – criteria
Proposed criteria for evaluation and points:
  Scientific and technological excellence (10 pts ?)
  Impact on Research Infrastructure users and/or on society (5 pts.)
  Methodology (5 pts.)
  Innovation content (5 pts)
  Transnationality and integration (5 pts)
  Co-funding rate (5 pts.)
  Risk management (5 pts.)
  Cost vs. Impact (5 pts.)
  Extent and quality of industry involvement (5 pts.)
  Efficent use of resources and environmental impact (5 pts.)
  Coherence with the priorities of the community (5 pts.)
  Continuity with previous programmes (ARIES, AMICI, etc) (5 pts.)
For each criterion, will be prepared a guide for evaluators with an explanation of the requirements to have 1, 3 or 5 points.

## Slide 10: Evaluation committee
Proposal:
the members of the Innovation Evaluation Committee (IEC) are nominated by the Directors of the 11 laboratories or consortia that signed the TIARA MoU [CEA, CERN, CNRS, CIEMAT, DESY, GSI, INFN, PSI, STFC, Uppsala University for Nordic consortium, HN Institute of Nuclear Physics for Polish consortium]. The committee should includes at least 2 industry representatives nominated by TIARA.
Committee of 13 members + 1 chair nominated by TIARA.
The members will individually evaluate the proposals (all or a subset depending on the number of proposals received) between 1 and 15 October.
        1st Committee meeting end September
        2nd Committee meeting end October
Share of work and conflict of interest:
In case of a large number of proposals, each proposal will be evaluated by at least 3 committee members, chosen by the Chair on the basis of competence and of potential conflicts of interest (e.g. a member of the committee cannot evaluate proposals where his/her own laboratory is involved!)

## Slide 11: Process and timeline
Bottom-up call for proposals for activities to be included in the Innovation Pilot.
Seting up of an evaluation committee that will analyse and prioritise the proposals.
First filtering by proposing merging or rescaling of proposals.
Evaluation of proposals and definition of a first ranking.
Final selection of proposals by the committee, taking into account the overall coherence of the project, and identification of the «themes».
The final ranking is published on the TIARA and ARIES web sites and successful proposals are invited to submit a detailed proposal.
Timeline:
15 May sent letter and submission form to all institutes having participated in previous programmes.
31 August submission deadline.
31 August: deadline for nomination of Committee members.
30 September pre-analysis and classification of submissions completed.
31 October selection of projects completed.
30 November after a negotiation phase, structure of project complete and start editing.

## Slide 12: Requests to TIARA 1st July 2019
Provide feedback on the methodology, the evaluation criteria, and the related number of points.
Endorse the overall process.
Nominate the chair of the Evaluation Committee and two industry members (with some reserve names).
Invite the Directors of the TIARA Laboratories (who and at what level?) to nominate their representatives in the Evaluation Committee.
Nominate the coordinator for the proposal preparation.
Give some input for the name of the new project:
Accelerator Innovation (AccInn)? ARIES+ ? … ?

## Slide 13
Ready for discussion…