## Slide 1: Operations - 14.05.2019
Overall shutdown is progressing with smaller, non critical delays (see minutes)
  next week shutdown meeting is cancelled due to absences because of the IPAC
  O. Geithner will be representative of OPE, starting May16th until May24th.
  Dry-Run ESR - next Week, carried out by Controls only (with support from ESR-Team)
Cryring beam time (June) cancelled Compensation should be discussed
Cryring bake out in preparation for end of June (what about extraction section)
MCR
  new consoles are about to be equipped until end of the month
  additional overview screens are installed at the moment