## Slide 1: Operations - 28.05.2019
Overall shutdown is progressing with smaller, non critical delays
  no update due to cancelled shutdown meeting last week (IPAC)
  preparation of Cryring Bake-Out: 07.06. – 17.06. (HKR manned, VAC on call)
ESR DRY-RUN, carried our by Controls
  finished
Preparation Engineering-Run 2019
  2nd iteration is in preparation (prolonged time for RF-commissioning)
  open points tbd: light Ion-species and HLI priority situation in October
  procedure concerning machine experiments is still very unclear (the proposal template is only known to a few persons and not all understand or even agree the idea)  an official introduction of the intended procedures and roles is needed