**Kurzbericht cw-Linac (W. Barth, 18.06.19):**

- set up of new test bunker

- Upgrade of access to the test area started

**01/2019**



**06/17/2019**

 

- Next steps:

-Installation of Water, RF and power supply

- Preparation of bunker walls, etc.

- Set up of beam line

- Set up of control room, rf-room, rf-Lab, etc. when all access doors are lock-able

- 2nd call for of solenoid started

- procurement procedure for rf-amplifiers ongoing

- Start procurement procedure of ultrapure niobium for two sc-rebuncher cavities

- leak search at CH2

- planning/preparation of first demonstrator cold test at HI-Mainz

- Z-Buncher under revision

- Design review CH3-5 (IAP)

Preparation for SRF-Workshop