## Slide 1: Operations - 25.06.2019
Overall shutdown is progressing well
  no-priority-Task are removed from Shutdownplan and are not followed anymore within the Shutdown-Meeting
  (TS1MU1, IPM, µ-Spill-Cavity)
  HEST: BI-upgrade for Mini CBM progressing well, transfer measurement planned for June 25th  installation starts sub sequentially, critical: BIG for wall openings  need to be finished till 26. Aug. because installing of cables is scheduled fix
Preparation Engineering-Run 2019
  Shift planning started (19.08. – 19.12.)
  9 Proposals for Beam Studies received: see  https://www.gsi.de/work/beschleunigerbetrieb/dokumente/gsi_beam_experiment_machine_development.htm
2020 annual plan
  draft prepared, based on the 108-Shift requirement of Beam Time Coordination
    a SIS18/ESR/Cryring dry-run in January final test
    including a short technical stop in April
    including dummy Eng. run in November/December
MCR
  project finished