**Kurzbericht cw-Linac (W. Barth, 09.07.19):**

- set up of new test bunker ongoing: Production of two shielding bricks at HochTief

- Upgrade of access to the test area ongoing: Second access staircase and AEB-acces door installed

- tender for solenoids finished

- bidder competition for rf-amplifiers ongoing

- Start procurement procedure of ultrapure niobium for two sc-rebuncher cavities

- Delivery of MESA-cryomodule delayed by more than 2 months => Revised planning/preparation of first demonstrator cold test at HI-Mainz

- Z-Buncher still under revision

-SRF-Workshop (1 invited talk, 5 poster contributions) at Dresden

- Budget planning process started