## Slide 1: machine status
CRYRING@ESR & HITRAP
CRYRING@ESR
  - electron cooler – a new filling attempt ongoing this week
      larger flow with a phase separator, magnet superconducting, but no level reached
      if still no success schedule new meeting & new approaches
  agreed to implement a local baking solution in YR09 (DEC team) if the detectors for the Spetember beamtime are delivered in July
  looking for a long term solution for vacuum controls
  preparation of ECR source for C+ run ongoing
    FESA and hardware under preparation
  coordination meeting for storage ring mode and parallel operation
  report 2018 submitted
HITRAP
  no activities
C+